Eastern Washington

Stormwater Effectiveness Studies

Detailed Study Design Proposal &

Quality Assurance Project Plan (QAPP) Template

Study Title

Study Classification: (select one)

Structural BMP 	 Operational BMP 	 Education & Outreach

Study Objective(s): (indicate all that apply)

Evaluate Effectiveness		Compare Effectiveness

Optional: Insert Graphic/Image/Photograph

Prepared For:

Contact Name	Art Jenkins (Proposal Only)

Lead Entity Jurisdiction	City of Spokane Valley

Department	Public Works Department

Address	11707 East Sprague Avenue, Suite 106

City, Washington, Zip Code	Spokane Valley, Washington 99206-6124

Phone Number	(509)720-5018

Prepared By:

Organization

Address

City, Washington, Zip Code

Phone Number

Date

QAPP E&O Template Publication Information

This publication is available on the City of Spokane Valley’s web page at:

http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx

Primary QAPP Template Author and Contact Information

Aimee S. Navickis-Brasch, P.E., Ph.D. Candidate

NB Stormwater Engineering, LLC

PO Box 18551

Spokane, WA 99228

aimee@nbswe.com

(509)995-0557

QAPP Template QA/QC and Contact Information

Donald Carpenter. P.E., Ph.D., LEED AP

Principal

Drummond Carpenter, PLLC

9085 Montezuma Ave.

Kalamazoo, MI 49009

dcarpenter@drummondcarpenter.com

(248)763-4099

Template Instructions

Brown text located throughout the QAPP Templates provides the user with instructions and guidance for developing the section. Text highlighted in yellow should be replaced with the information that is relevant to the specific study. All brown instructional text and highlights should be replaced or deleted before the Detailed Study Design Proposal (Proposal) or the Quality Assurance Project Plan (QAPP) is finalized and submitted to Ecology for review. It may be appropriate to enter “Not applicable” for some sections with an explanation.

The template identifies the information expected in the QAPP. When the information expected in the Proposal is different than the QAPP, the differences are described in a box with the notation shown below. For sections without these notations, the user should assume the content is expected in both documents.

Proposal – Indicates the information expected in the Proposal. However, users are encouraged to provide as much information and detail as known at the time the Proposal is developed.

Consult the following document for additional information regarding the EWA Effectiveness Studies and QAPP Templates: Eastern Washington Stormwater Effectiveness Studies: Introduction to the Studies and Phase 3 Quality Assurance Project Plan (QAPP) Templates for Structural, Operational, and Education & Outreach BMPs. The document is published on the City of Spokane Valley’s website at the following link: http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx.

Disclaimer

This QAPP Template was developed specifically for the City of Spokane Valley and the Eastern Washington (EWA) jurisdictions to provide them with guidance in preparing the Proposal and QAPP for the Effectiveness Studies as defined in the 2014-2019 EWA Phase II Municipal Stormwater NPDES Permit. The guidance was developed based on the information that was available to the author(s) at the time this document was prepared. Although every effort has been made to make this document as complete and accurate as possible, the author(s) and document reviewers have neither liability nor responsibility for any loss or damage arising from information contained in this document or from informational errors or omissions.

The user of the QAPP Template is responsible for:

- Verifying that the Proposal and QAPP documents are developed following all applicable requirements and reflect good research practices

- Providing a level of detail throughout the Proposal and QAPP that is scaled appropriate to the complexity, cost, implications, and/or importance of the study

- Coordinating with the Lead Entity to verify study scope including the study classification and goals

- Developing an Ecology approved Proposal and QAPP document

Proposal Publication Information

Insert information about where the Proposal will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

Proposal Author and Contact Information

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

QAPP Publication Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP

Insert information about where the QAPP will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

QAPP Author and Contact Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

# Signature Page

Proposal – Only the party’s responsible for the contents of the Proposal and the project must sign date this page before the study proceeds to the QAPP development phase

This page lists signatories to the document. Each party responsible for the contents of the QAPP and the project must sign and date this page before the study proceeds to the implementation phase (i.e. conduct the study).

Approved by:

Date

Name, Primary Author, Organization

Date

Name, Lead Entity, Jurisdiction

Date

Name, Participating Entity, Jurisdiction

Date

Name, Partner Entity, Jurisdiction

Date

Art Jenkins, City of Spokane Valley Grant Project Manager (Proposal Only)

Date

Name, Ecology Contact with Approving Authority

Date

Name, Title

Date

Name, Title

# Distribution List

Proposal – At a minimum include: the lead entity, participating entities, Ecology, and the author of the document

List each party who will receive copies of the approved QAPP as well as any subsequent revisions along with their contact information. This may include those who is responsible for the QAPP development and project implementation including project managers, QA managers, representatives of other groups/agencies involved, field staff, etc.

| Name, Title | Organization | Contact Information: Address, Telephone, E-mail |
| --- | --- | --- |

# 1.0	Table of Contents

Proposal - Include all the Proposal sections, subsection headers, figures, tables, and appendices.

The Table of Contents (TOC) provides an outline of the QAPP content and organization including section headers, subsection headers, figures, tables, and appendices. The TOC should be auto generated using a word processing program.

Signature Page	iv

Distribution List	v

1.0	Table of Contents	vi

2.0	Executive Summary	viii

3.0	Background	ix

3.1	The Stormwater Education and Outreach (E&O) Program	ix

3.2	Problem Description	ix

3.3	Results of Prior Studies	x

3.4	Regulatory Requirements	x

4.0	Project Overview	xi

4.1	Study Goal	xi

4.2	Study Description and Objectives:	xi

4.3	Study Location and/or Target Population	xi

4.4	Data Needed to Meet Objectives	xii

4.5	Tasks Required to Conduct Study	xii

4.6	Potential Constraints	xii

5.0	Organization and Schedule	xiii

5.1	Key Project Team Members: Roles and Responsibilities	xiii

5.2	Project Schedule	xiv

5.3	Budget and Funding Sources	xiv

6.0	Quality Objectives	xv

7.0	Experimental Design	18

7.1	Study Design	18

7.2	Process for Selecting the Test-Site and Target Population	18

7.3	Type of Data being Collected	19

7.4	Implementation of E&O Program Component During the Study	19

7.5	Other E&O Programs	19

8.0	Instrument Design and Development	20

8.1	Instrument Design	20

8.2	Procedures for Collecting Data	20

8.2	Instrument Validation	21

9.0	Quality Control	23

9.1	Study QC Procedures	23

9.2	Corrective Action	23

10.0	Data Management Plan Procedures	24

10.1	Data Identification	24

10.2	Data Recording & Reporting Requirements	24

10.3	Procedures for Missing Data	25

10.4	Acceptance Criteria for Existing Data	25

11.0	Audits	26

12.0	Data Verification and Usability Assessment	27

12.1	Data Verification	27

12.2	Data Usability Assessment	27

13.0	Data Analysis Methods	28

13.1	Hypothesis Testing	28

13.2	Quantitative Data Analysis Methods	28

13.3	Qualitative Data Analysis Methods	28

13.3	Data Presentation Methods:	29

14.0	Reporting	30

14.1	Final Reporting	30

14.2	Dissemination of Project Documents	30

15.0	References	31

16.0	Appendices	32

QAPP Template Appendix A - Sample Size Determination: Considerations & Strategies	33

QAPP Template References	35

# 2.0	Executive Summary

Proposal - Section 2.0 is not required. Leave the section, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

The executive summary is a non-technical summary of the project that is typically written for a more general audience and includes the “key” elements of the study. This may include:

Description of the stormwater education and outreach program that is the focus of the study

The study goals and objectives

How those objectives will be accomplished

Brief description of the instruments and how data will be collected and used

The study area, target population, and estimated duration of the study

The anticipated study outcome and modifications permittee expects to make to their stormwater management program using the study findings

# 3.0	Background

After reading this section, the reader should understand: the focus of the stormwater education and outreach program, the reason(s) why the study is being conducted including results from prior studies, and the stormwater management program conditions in the EWA NPDES Municipal permit the study addresses.

## 3.1	The Stormwater Education and Outreach (E&O) Program

Proposal – at a minimum provide a general description for items listed; if possible provide detailed description (as much details as known at the time of proposal development)

This section describes the stormwater E&O program(s) that is the focus of this study (i.e. what is it, why it is used, what is it intended to accomplish). If the study focus is to collect baseline data with the intent of using the data to develop a new E&O program, describe the proposed E&O program and how the data will be used to develop the program. Suggestions for this section include:

Describe how the E&O program is typically implemented by the jurisdiction including the types educational materials that are used, the approach for distributing the materials, and outreach strategies. If applicable, include copies of the educational materials in the Appendix.

Describe the E&O program including the learning objectives with respect to the MS4 permit requirements

Identify the target population and/or the targeted behavior of concern

Explain the connection between the E&O program and the target audience and/or targeted behavior of concern

If applicable, identify the stormwater pollutants of concern relevant to the study

## 3.2	Problem Description

This section explains the reason(s) why the proposed effectiveness study is needed (i.e. this section should answer the question: what is the problem and why does problem need to be solved) and provide a basis for the identified problem. Suggestions for this section include:

MS4 permit requirement to evaluate effectiveness of E&O program

Limitations or challenges with the current E&O program (i.e. high cost, ineffective, etc.)

Unknown or presumed information about the E&O program effectiveness

Explain problems related to a behavior and/or target population

Provide a basis for the identified problem (i.e. justification that this is really a problem). This may include:

History of relevant problems

Literature search from related studies

Empirical observations made by the lead or participating entity and/or information collected from interviewing experts which may include individuals who work in the field

## 3.3	Results of Prior Studies

Proposal - Section 3.3 not required. Leave the section header, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes findings from previous studies that support the need for the study and/or the potential success of the study. This may include:

- A summary of a literature search of studies previously conducted or in progress (including relevant results) regarding the specific Structural BMP(s) that is the focus of this study

- Provide references for any reports that are sources of information or data provided.

## 3.4	Regulatory Requirements

This section identifies the specific Stormwater Management Program conditions or other conditions in the EWA NPDES Phase II Municipal Stormwater permit that the study will address. Include the relevant permit section(s) including S5.1 Public Education and Outreach.

# 4.0	Project Overview

The purpose of this section is to provide an overview of the entire study. If the reader only reads this section, they should generally understand what the study intends to accomplish and how it will be accomplished.

## 4.1	Study Goal

Define all the study goal(s) (i.e. the reason(s) the study is being conducted). This should include:

Whether the study intends to compare the effectiveness of more than program and/or evaluate the effectiveness of one E&O program

Describe potential decisions that could be made as a result of this study. For example, describe modification(s) that may be made to a stormwater management program or how the study finding could be used to support implementation of future permit conditions

If applicable, indicate how the study could advance the regional understanding of E&O programs

## 4.2	Study Description and Objectives:

The section briefly describes how the study goal(s) will be accomplished (the detailed description will be provided in Section 7.0). This should include:

A short description of the proposed study

If the study has multiple phases: provide a short description of each phases and specify the phase(s) that is the focus of this study

A list of all the study objectives. An objective is a measurable statement that includes an action verb that defines how the project goal will be accomplished.

## 4.3	Study Location and/or Target Population

Proposal – at the proposal phase the target population and test-site might not yet be selected.  It is necessary to describe the general characteristics of the proposed population and test-site, indicate whether control populations or sites will be used, the estimated sample size, and the proposed number of sites, as well as the general approach for determining the final targets.

Identify and provide an overview of the location where the study will be conducted (test and control sites) and the population the E&O program targets (the process and justification for selecting the test-site(s) and target population will be described in Section 7.0). Suggestions for this section include:

Identify the number and location(s) of the test-site(s) and control-site(s)

Provide a general description of the various test-site (and control-site) characteristics (i.e. major land uses, demographics, primary employment industries, types of businesses, etc.)

Identify the target behavior and provide a connection to the target population(s)

Identity and generally describe target (and control) population(s) (i.e. demographics, occupation status, profession, etc.) and the anticipated sample size

If the study includes multiple sites and populations, briefly address how they compare (more specific details regarding how sites and populations will be compared should be provided in Section 7.0)

Use maps, photos, and/or drawings to identify the boundaries of the test and control sites as well as any other relevant stormwater features

## 4.4	Data Needed to Meet Objectives

This section describes the types of data that will be collected during the study, the types of instruments that will be used to collect data, and the source of data. Indicate how the data will be used to support the project objectives.

## 4.5	Tasks Required to Conduct Study

Proposal – It is only necessary to provide the relevant information for the primary tasks.

This section defines the tasks and subtasks needed to complete the study (similar to a condensed scope of work). This should include a general description of the work associated with each task including the objective that the task achieves and the anticipated deliverables. Recommend using a table to keep section brief.

## 4.6	Potential Constraints

Proposal – Provide a description based on the information known about the study

This section describes the conditions that may impact the project schedule, budget, or scope and the steps that will be taken to reduce the impact of these conditions. Examples of constraints include availability of staff to conduct the study, insufficient funding sources, locating willing participants, etc.

# 5.0	Organization and Schedule

The purpose of this section is to describe who is responsible for completing the tasks, when the tasks will be completed, how much each task will cost, and how the study will be funded.

## 5.1	Key Project Team Members: Roles and Responsibilities

Include key members of the project team, decision-makers, and/or stakeholders (i.e. lead and participating entities, project manager, test site owner/manager, analytical laboratory contacts, field personnel, third-party reviewer(s), etc.)

Proposal – At a minimum include the Lead Entity, Participating Entities, Partner Entities, and the Ecology Reviewer

| Key Team Members | Role | Responsibility |
| --- | --- | --- |
| Name Organization Phone Number Email | Lead Entity | Define |
| Name Organization Phone Number Email | Participating Entity | Define |
| Name Organization Phone Number Email | Partner Entity | Define |
| Name Organization Phone Number Email | Ecology Reviewer | Define |
| Name Organization Phone Number Email | Proposal Author | Define |
| Name Organization Phone Number Email | QAPP Author | Define |
| Name Organization Phone Number Email | Key Team Member Project Role | Define |

## 5.2	Project Schedule

Proposal - Include the task duration, permit deadlines, and estimated time to complete the study

This section defines the schedule for the proposed study. Organize the schedule into a table format that includes the same tasks and sub-tasks as listed in section 4.5, the expected start-end dates, deliverables, and deadlines for deliverables.

## 5.3	Budget and Funding Sources

Proposal – Provide an estimated budget for the study broken down by the primary tasks (in Section 4.5). Identify potential funding sources if known or indicate funding needs and any plans for obtaining study funds.

This section provides a budget for the implementation phase of the study and identifies the study funding sources. Organize the budget into a table and separate the budget by study tasks and subtasks. Include items such as labor for preparing and validating the instruments, collecting data, special training needs, distributing educational materials, and any specialized contracting needed (data validation and verification, social marketing firms, or other specialized services).

# 6.0	Quality Objectives

Proposal - Section 6.0 not required for Proposal however, the section header should be left as a placeholder along with the following note “This section will be completed for the QAPP.”

The goal of a QAPP is to ensure that the data collected during the study is scientifically and legally defensible [1]. The QAPP documents how quality assurance (QA) and quality control (QC) will be applied to a research project to assure that the results obtained are of the type and quality needed and expected. The QA/QC plan is embedded throughout the QAPP and emphasizes how the data quality indicators (DQIs) and respective measurement performance criteria (MPCs) will be applied to a project. DQIs are qualitative and quantitative measures that to characterize the aspects of quality data [2]. DQIs are goals for data quality, specifically defined for each study, that focus on minimizing error and improving the accuracy of the data. DQIs guide the development of the experimental design as well as the process of creating and analyzing data with the intent of establishing the trustworthiness [3]. Seven principle DQIs were identified for E&O programs based on common citations in the literature [3-9]. These DQIs are summarized in Table 6.1 and include: Validity, Reliability, Objectivity, Credibility, Transferability, Completeness, and Integrity. Once established, the DQIs provide the basis for the MPCs; the data performance or acceptance criteria that specifies how good the data must be to meet the project objectives.

The purpose of this section of the QAPP is to provide a roadmap of the QA/QC plan will be employed during the project. This section should include a brief written description that addresses how QA/QC is addressed throughout the QAPP. This may include:

- Identify and describe the various types of data that will be created during this study and the intended purpose of each type of data (i.e. how the data will be used to meet the project objectives)

- For each type of data briefly describe the process that will be used to measure the data including the type of instrument that will be used (reference Section 8.0, Instrument Design and Development, for an overview and discussion regarding instruments)

- For each type of data, briefly describe how the applicable DQIs are addressed in the experimental design as well as during the process of collecting and analyzing data

- For each applicable DQI, specify the MPCs that will be used to determine if the data is usable for meeting for project objectives

Indicate the QC procedures that will be followed to reduce error and reference the applicable section(s) that define the QC procedures (see Section 9.0 Quality Control)

- Indicate the audits that will be performed to verify conformance to the QAPP and reference applicable sections that define the audit procedures (see Section 11.0 Audits)

- Describe the process that the study will employ to verify the quality of the data and assess the usability of the data (see 12.0 Data Verification and Usability Assessment)

Table 6.1 Summary of the Seven Principle Data Quality Indicators (DQIs) for E&O Studies

| Data Quality Indicator (DQI) | Potential Approaches for Addressing DQI in Studies | Potential Approaches for Writing Measurement Performance Criteria (MPCs) |
| --- | --- | --- |
| Validity - Closeness between the measured value and the true value. An instrument is considered valid when it measures what it is purported to measure [5, 8]. | - Develop new instruments using acceptable methods such as an extensive literature search and focus groups - Write questions in language that is accessible to the target audience (i.e. 5th grade writing level) - Peer review of instrument by panel of experts - Field test to validate instruments before broad implementation - Use established instruments/questionnaire from similar studies that have already been validated | - Define in terms of acceptable results from a peer review, field testing, and/or focus groups |
| Reliability - The degree to which an instrument produces stable and consistent results on repeated measurements [5]. The level of precision or reliability, also called sampling error, is the range in which the true value of the population is estimated to be. | - SOPs are defined and consistently followed for collecting and measuring data - Use multiple instruments to collect data (i.e. survey entire target audience and the interview small portion of audience to better understand responses) - Pilot testing instruments/questionnaire (i.e. using population(s) outside the study area) - Acceptable number of respondents - Reliability maybe verified using larger sample sizes - Test/re-test of instruments. - Inter-rater reliability of focus groups or peer review | - Verify (through audits) that procedures are followed. Define MPCs in terms of acceptable audit results. - Define acceptable inter-rater reliability ratings |
| Objectivity - Attempt to diminish or eliminate the investigators bias [7]. An objective investigator is neutral and open all sides of the argument without imposing their own bias, motivations, interested or perspectives [3, 5]. | - Remove investigator from direct contact with subjects [3] - Investigator avoids the use of prompts during interviews - Use data analysis procedures and methods that are appropriate for the types of data collected - Provide evidence that conclusions are based on findings (i.e. hypothesis testing or data coding) - SOPs are defined and consistently followed - SOPs are appropriate for study | - Experimental design methods are explicated and replicable [3] - For qualitative methods, use peer debriefing to review and verify data codes and themes - Define acceptable inter-rater reliability ratings - For quantitative methods, use hypothesis testing to compare data sets at a defined confidence interval and statistical power |
| Completeness - The amount of valid data needed to be obtained from the measurement system [4]. Data is considered complete when: the sample size is representative of the target population. | - Sound justification is provided for sample size selected - Define procedures for handling missing data - Use appropriate coding for missing data - Report missing data with the results - Results should include consideration for how missing data could limit the transferability of the data set | - Define the minimum acceptable sample size (see Appendix 1) |
| Credibility – Credibility is often referred to as social desirability bias. This describes a type of response bias where survey respondents answer questions in a manner they believe will be viewed favorably by others. It can take the form of over-reporting "good behavior" or under-reporting "bad" or undesirable behavior [9]. | - Ask the same question with response categories in reverse order - Careful consideration of social desirability bias in the selection of instruments; how research is introduced; and how questions are worded [10]. (see citation for additional information) - Use multiple types of instruments and sources to collect and cross check data can assist the investigator in understanding and interpretation the response. For example, using mixed methods studies that include both qualitative and quantitative methods, comparing results from previous studies, etc. - Appropriate use of priming respondent (i.e. let them know it is okay to admit undesirable behavior) [6] | - Define acceptable number of incorrect reverse order responses - Use mixed methods and define MPCs with respect to differences in responses between methods |
| Transferability – The extent to which sample data can be transferred from a sample to a population. Datasets are considered transferable if the instruments, data sources, data collection procedures, sample selection procedures, and reporting are equivalent [1]. | - Define the process and provide justification for selecting the target audience and study area - Define the process and provide justification for selecting the sample size that is representative of the population(s) - Define and justify the process applied to for compare datasets between populations and/or study areas - Use sound sampling procedures that yield a sample representative of the population on key variables [5] - Use statistical comparisons to generalize study findings (i.e. for locations with different populations use a weighted average [11]) - Provide follow up procedures for non-respondents | - Compare responses from target population to control population using hypothesis testing at a predefined confidence interval and statistical power |
| Integrity - Integrity is concerned with minimizing errors through the process of collecting, recording, and analyzing data [5]. | - Develop and consistently follow SOPs during data collection - Develop and consistently follow data recording and reporting procedures. This may include using standard forms for data collection and reviewing the data to ensure it has been properly recorded and logged into data base. - Properly train those involved in data collection (define required training plan) - Provide assurances for maintaining respondent confidentiality (i.e. blind coding data) - Use data analysis procedures and methods that are appropriate for the types of data collected - Describe process for minimizing errors that could limit the generalizability of the study | - Verify (through audits) that procedures are followed. Define MPCs in terms of acceptable audit results. - Define in terms of the training complete by staff compared to what is required in the training plan and/or define acceptable post training test results |

# 7.0	Experimental Design

This section describes the experimental design that will be used to evaluate (and/or compare) the E&O program(s) effectiveness and/or develop an E&O program (i.e. collecting baseline data). This section also provides the basis for why the experimental design was selected and may include a literature search.

## 7.1	Study Design

- Proposal – provide a summary of the conceptual study design including the methods, E&O program message, and target audience and/or behavior

This section describes the approach the study will follow to meet the specified objectives and provides a basis for the selected approach. (Details regarding the instrument design and development along with the data collection procedures are provided in Section 8.0). Suggestions for this section include:

Discussion of how the study will evaluate the E&O program to determine if the learning objectives or strategies are achieved (i.e. how will you assess whether the target audience learned what they were supposed to learn and/or changed their behavior as a result of the program)

Identify the E&O program message and target population and/or target behavior

Identify and generally describe the types of instruments that will be used to measure the data, how the instruments will be administered, and the focus of the questions that will be asked

Identify the types of data that will be collected and briefly describe how the data will be collected

Indicate whether multiple methods will be used

This section should also describe how the applicable DQIs are addressed, specifically Objectivity. Include references to MPCs defined in Section 6.

## 7.2	Process for Selecting the Test-Site and Target Population

Proposal – describe the proposed selection process and criteria. If the sites and/or populations have been selected, provide information about the actual process and criteria.

This section provides a detailed description of the study area and the target population along with the justification for selecting the area and populations. Include maps, photos, and/or drawings (refer to section 4.3) as well examples of the tools/methods used for selection. Some suggestions for this section include:

Identify the site locations and populations

Provide a detailed description of the process and criteria for selecting the target population, test-site(s), and if applicable the control-sites and control population.

Define the variables that will influence selection and summarize the variables in tables. Variables will vary depending on specific study goals. Examples include: the geographical area, land use classification, demographics, primary employment industries, types businesses, accessibility, etc.

Provide a justification for selection

This section should also describe how the applicable DQIs are addressed, specifically Transferability. Include references to MPCs defined in Section 6.

## 7.3	Type of Data being Collected

This section describes the various types of data that will be collected and what the intended purpose is for each with respect to meeting the project objectives.  For each data type identify the location for its collection, the anticipated frequency of collection and the number of samples expected to be collected (recommend using Tables to keep the section brief).

This section should also describe how the applicable DQIs are addressed, specifically Completeness of the sample size as representative of the target population. Include references to MPCs defined in Section 6.

## 7.4	Implementation of E&O Program Component During the Study

This section only applies if the specific E&O program component that is the subject of study will be implemented during the study and is part of the experimental design.

This section explains how the E&O program component that is the subject of this study will be implemented during the study, specifically whether it is a new or ongoing activity, and explain if there are any differences from what was described in Section 3.1.

## 7.5	Other E&O Programs

Proposal - Section 7.5 is not required. Leave the section header along with the following note “This section will be completed for the QAPP” as a place holder for the QAPP.

This section identifies and defines any other E&O programs in the study or control area that may influence the target populations’ responses. This should include details regarding the process to determine if there are other E&O programs.

# 8.0	Instrument Design and Development

Proposal - Section 8.0 is not required. Leave the section and any section headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes the instrument(s) that will be used during the study along with the process used to develop and validate the instruments. If the instruments will be developed after the QAPP is complete, this section should define the process that will be followed to develop the instruments, the types of instruments proposed, and the focus of the questions that will be included.

In the context of E&O studies, instruments are a measurement device (i.e. a survey, test, observation log, focus group, etc.) used to assess what the researcher wants to know. For example, survey questions maybe designed to assess the target population’s perceptions, knowledge, attitudes, and/or behaviors regarding a specific topic. Instruments fall into two broad categories, researcher-completed (RC) and subject-completed (SC), distinguished by those that the researcher administers versus those that are completed by the participants.  An example of a researcher-completed instrument would be a form completed during one on one interviews or during focus groups.  An example of a subject-completed instrument is a survey questionnaires that subjects complete following specific instructions [8]. Instruments may also be classified as qualitative (i.e. open ended questions) or quantitative (i.e. multiple choice surveys). The term mixed methods apply to studies that use both qualitative and quantitative methods [12].

## 8.1	Instrument Design

This section describes how the instruments were designed and developed. This may include:

Identify the instruments (surveys, interview questions, etc.) proposed to measure or compare effectiveness for an E&O program and/or assess the target population’s perceptions/knowledge/attitudes/behaviors (i.e. collect baseline data)

Describe how/why the instruments were designed to collect data from the target population and provide a basis for the selected design (may include a summary of literature)

Include a copy of the instrument with the survey and/or interview questions (attachment)

This section should also describe how the applicable DQIs are addressed, specifically Validity, Reliability, Objectivity, and Credibility. Include references to MPCs defined in Section 6.

## 8.2	Procedures for Collecting Data

This section defines the procedures for collecting the various types of data created during the study. Defining these procedures and following them consistently will minimize errors and support the Integrity of the collected data. Standard operating procedures (SOPs) are the procedures that define specifically how to conduct an activity. SOPs should provide sufficient detail such that the activity is repeatable and can be reproduced by an individual (i.e. third party) unfamiliar with the project. If the SOPs will be developed after the QAPP is complete, this section should describe the general approach for collecting data and indicate when they will be developed (i.e. specify the relevant task and schedule).

This section should also describe how the applicable DQIs are addressed, specifically Objectivity, Reliability, Integrity, and Transferability.  Include references to MPCs defined in Section 6.

SOPs for E&O studies may include:

Instructions that will be provided to the participant before they take the survey

How the instruments will be disseminated to the target population (i.e. mailer, email, web based polls, social media, list-serve, one-on-one or group interview, etc.)

How interviews will be conducted including instructions provided to the participant before starting an interview; how to address the participant’s questions during the interview; and how to address prompting and/or priming participants

What data will be recorded (also see section 10.0 Data Recording and Management Procedures)

## 8.2	Instrument Validation

This section describes the process that will be employed to validate the instruments. After the instrument(s) have been developed, the next step is to validate the instrument. Validation is the process to verify the instrument measures what it was intended to measure and produces stable results [3]. This section may include:

The use of established instruments from similar studies that have already been validated

Field testing of instruments before broad implementation (i.e. focus groups, pilot testing, etc.)

Asking the same question with response categories read in reverse order (quantitative data)

Using peer debriefing: independent reviewers who verify codes/themes for a portion of the responses; then the reviewers compare, discuss, and modify their codes/themes until they mutually agree (qualitative).

Defining acceptable interrater reliability ratings (for MPCs)

Using multiple methods

Peer review of instrument/questionnaire by panel of experts

This section should also describe how the applicable DQIs that are addressed, specifically Validity, Reliability, Credibility, and Objectivity. Include references to MPCs defined in Section 6.

# 9.0	Quality Control

Proposal - Section 9.0 is not required. Leave the section and any section headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

The purpose of this section is to describe the QC procedures that will be employed during the study to minimizing errors and support the integrity of the data through the process of collecting, recording, and analyzing data [5]. Recommend using tables to keep the section brief.

## 9.1	Study QC Procedures

For all the data that will be created during this study, explain how QC will be addressed to minimize errors (if QC procedures have been addressed in other sections, then identify the procedure with respect to the data and reference the applicable section).

This section should also describe how the applicable DQIs are addressed, specifically Reliability, Integrity, and Objectivity. Include references to MPCs defined in Section 6.

This may include:

Properly training those involved in data collection

Develop and consistently follow SOPs during data collection (reference section 8.0)

Develop and consistently follow data recording and reporting procedures (reference section 10.0)

Develop and consistently use standard forms for data collection (see section 10.0)

Conduct Audits using third party (see section 11.0)

## 9.2	Corrective Action

This section defines the corrective action plan and procedures if the QC results indicate problems during the course of the project. Include in your project plan any additional procedures to be followed to correct or compensate for QC problems if they occur.

# 10.0	Data Management Plan Procedures

Proposal - Section 10.0 is not required. Leave the section and any section headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section defines the data management plan, specifically how the data collected and other important project documents will be managed, stored, and archived during the study. The reason data management plans are developed is to reduce the potential for errors during the data collection and analysis phases of the project; this also ensures that should an unanticipated change in Key Team Members takes place, the project can be more easily continued by a new team member.

## 10.1	Data Identification

This section defines the protocol for identifying data collected during the study. This may include:

identification numbers

location, date & time

sampler initials

blind coding data to respect respondent’s confidentiality, etc.

This section should also describe how the applicable DQIs that are addressed, specifically Integrity. Include references to MPCs defined in Section 6.

## 10.2	Data Recording & Reporting Requirements

This section describes the procedures for recording data in the field and compiling the data collected (transferring the data to an electronic format). This may include:

Developing a data collection template (i.e. standard form) that specifies the data to be collected for each instrument (include a copy of any data collection templates in the appendix). Items that may be on the template include: date and time, data collectors name(s), Sample identification, specific instrument measures (i.e. questions), and a space for adding comments about issues that may influence the quality of the data

Identify potential sources of error that may occur during data reporting and provide procedures for detecting and correcting these errors.

Indicate the software programs or databases that will be used to store the data.

- Specify the duration and responsible party for archiving the data.

This section should also describe how the applicable DQIs that are addressed, specifically Integrity. Include references to MPCs defined in Section 6.

## 10.3	Procedures for Missing Data

This section defines the project procedures for addressing missing data. This section should also describe how the applicable DQIs that are addressed, specifically Completeness. Include references to MPCs defined in Section 6. This may include:

Define procedures for handling missing data

Use appropriate coding for missing data

Report missing data with the results

## 10.4	Acceptance Criteria for Existing Data

This section only applies to projects that intend to use existing data (i.e. data not collected during this study).

This section defines the acceptance criteria that will be used to determine if a dataset can be compared to another and can be combined or contrasted for the decisions to be made during this study. List acceptance criteria for this data in terms of the applicable DQIs, particularly Transferability. Include references to MPCs defined in Section 6.

# 11.0	Audits

Proposal - Section 11.0 is not required. Leave the section and any section headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

The purpose of an audit is to verify conformance to the QA Project Plan. Audit are typically conducted soon after work has commenced, so that corrective actions can be implemented early in the project. This section describes what will be audited including the audit process and procedures, number of audits, schedule, frequency, and who is responsible for conducting the audits. For the EWA Effectiveness studies, audits may be conducted by either the Project Manager or a third party.

This section also describes how the applicable DQIs are addressed to ensure the usability of this data, specifically Integrity and Reliability. Include references to MPCs defined in Section 6.

Some audit considerations for E&O studies include:

Verify the field staff have completed the required training and are following the SOPs for sample collection

Verify the data management procedures are followed including recording the data in the field

Confirm instrument validation procedures are followed

Verify the process defined for selecting test-sites and target population was followed

# 12.0	Data Verification and Usability Assessment

Proposal – Identify the data that will be verified

This section defines the process that the project will employ to verify the instruments, evaluate the quality of the data, and evaluate the usability of the data for meeting the project objectives.

## 12.1	Data Verification

This section describes the process that will be employed to evaluate the quality of the data created during the study and identify responsible party for verifying the data. Ideally, data verification is performed by a person other than the one generating the data.

The data verification process may include:

Review all the data records to ensure they are consistent, correct and complete, with no errors or omissions

Review the results from the QC section

Review the results from the audit section

Examine data to determine if MPC’s were met

## 12.2	Data Usability Assessment

This section describes the process and procedures that will be used to establish the usability of the data for meeting the project objectives. This should include:

Results from the data verification

Whether the MPCs for the project have been met. Generally, if the MPCs have been met, then data should be of sufficient quality to be usable for meeting project objectives. If the MPCs have not been met for data, the user will need to decide if the data is still usable or reject the data.

# 13.0	Data Analysis Methods

Proposal – Define what data will be analyzed and the types of analysis will be conducted analyzing the data (i.e. hypothesis testing, qualitative and quantitative data analysis, etc.)

This section defines the process and methods the project will use to analyze the data and address the study goals outlined in Section 4.0.

This section should address whether the DQIs have been met including: Objectivity, Integrity, and Transferability.

## 13.1	Hypothesis Testing

This section describes the process and methods that will be used to conduct hypothesis testing. For datasets that will be compared, (i.e. between the test-site and the control-site or between baseline and post responses), describe how the datasets will be analyzed to determine if there is a statistically significant difference. Suggestions for this section include:

Summary of the hypothesis testing process and methods that will be used to analyze the data including the null and alternative hypothesis that will be evaluated

Describe how/why the methods are appropriate for the types and quantity of data. This is particularly important for non-normally distributed data and ordinal data.

## 13.2	Quantitative Data Analysis Methods

This section describes the process and methods that will be used to analyze quantitative data.  Suggestions for this section include:

Summary of methods that will be used to analyze the data

Summary of methods that will be used to compare data sets

A description regarding how multiple choice surveys will be coded with a Likert scale

Provide verification that: the analysis method is appropriate for the dataset, there is a sufficient number of samples for the method to be accurate, and that what statistical level of confidence will likely be achieved in the results

## 13.3	Qualitative Data Analysis Methods

This section describes the process and methods that will be used to analyze qualitative data. This typically includes [12]:

Organizing the data into spreadsheets and categorizing the data into themes and codes

Connecting the data to show how one concept may influence another

Using a peer debriefing process to validate the codes and themes by having other researchers review the codes, evaluating alternative explanations, disconfirming evidence, and searching for negative cases

Summary of methods that will be used to determine the number of similar or dissimilar responses

## 13.3	Data Presentation Methods:

The purpose of this section is to describe how the data will be presented (i.e. tables, charts, and/or graphs) in the final reports to illustrate trends, relationships, and anomalies.

# 14.0	Reporting

This section describes how the study findings will be reported and disseminated.

## 14.1	Final Reporting

Proposal - Section 14.1 is not required. Leave the section and subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section should identify the reports that are required for the project and the party responsible for preparing the reports. Reports required by the MS4 permit include:

- Annual Reports (S8.B8) – describe the interim results and status of the study

- Final Report (S8.B10) – report the final results of the study and the recommendations for future actions based on the findings. For the final report, provide an outline that identifies the contents of the final report (see Table 12.2 for proposed content).

- Fact Sheet or other method (i.e. videos) are recommended for describing the key points of the study.

Table 12.2 Proposed Effectiveness Study Report Content

| Final Report Sections | Effectiveness Studies |
| --- | --- |
| - Cover Letter |  |
| - Executive Summary |  |
| - Introduction | See Note 1 |
| - Technology Description | See Note 1 |
| - Sampling Procedures | See Note 1 |
| - Data Summaries and Analysis |  |
| - Discussion |  |
| - Conclusions |  |
| - Future Action Recommendations |  |

- Reference the approved QAPP for these sections. Indicate any changes made to the study since the QAPP was approved.

## 14.2	Dissemination of Project Documents

Proposal – For each document, describe the proposed process for dissemination.

This section describes how the project findings (QAPP, final report, fact sheets/videos) will be disseminated to the public including where the electronic documents will be stored and accessible to the public (i.e. web sites).

# 15.0	References

In almost every case, the authors have referred to studies, reports, SOP’s and the scientific literature in the preparation of this document. These references should be documented in this section using a consistent citation format (APA, MLA, etc.). Citation should be included in the body of the text where appropriate and do not include sources in this section that are not referred to in the text.  This is a reference section and not a resources section (i.e. a section where you list everything you reviewed or found through a literature search when preparing the report).

# 16.0	Appendices

The appendices should include all supporting information for the items described in the body of the QAPP. Examples of possible appendices include:

- Examples of Educational Materials

- Standard Operating Procedures (SOP)

- Example Data Collection Form(s)

- Auditing Forms

- Examples of Instruments

- Plan Sheets, Maps, sketches, etc.

# QAPP Template Appendix A - Sample Size Determination: Considerations & Strategies

There is no standard sample size. Sample size is dependent on a number of variables including the research approach and goal(s), decisions that could be made a result of the study, and the available resources. This section provides an outline of some consideration and strategies that may assist in determining the sample size for a particular a study. For more details on the information presented in this section, consult the documents referenced in this section.

A-1.0	Considerations for Determining Sample Size for Hypothesis Testing [13]

- Criteria for Statistical Significance: sample size is inversely related to the significance level

  - Probability of rejecting null hypothesis (Ho), given that Ho is true

    - Type I error – due to sampling errors

    - = Chance of making Type 1 error

    - = 0.05 (common in social sciences)

  - Probability of rejecting null hypothesis (Ho), given that Ho is false

    - Confidence Interval (CI) or risk level

    - If  = 0.05 then CI = 95%

- Level of Statistical Power: reduce chance of type II error by taking larger sample size (statistical power increases as sample size increases)

  - Statistical Power - Probability of NOT rejecting Ho, given that Ho is false

    - Type II Error

    - Less of a concern, but cannot ignore

    - Typical Statistical Power values: 0.70 to 0.85

  - Statistical Power - Chance of making Type II error depends upon:

    - Sample Size

    - Actual Value of Parameter

- Statistical Analysis Strategy: data analysis procedures (the more independent variables, the more subjects needed).

  - Data analysis procedure for testing hypothesis depend upon:

    - Research Approach – (i.e. case studies)

    - Research question of interest

    - Nature or type of variables studied

Analysis strategies that consider more information about subjects, require fewer subjects

    - Quantitative Independent variables require fewer subjects compared to qualitative Independent variables

    - Studies with data collected pre and post require fewer subjects compared to post alone

    - Generally, 12 samples are the minimum number of samples acceptable for most statistical analysis methods [6]

- Effect Size (judged to be meaningful): Degree to which the null hypothesis is false (degree of variability)

  - When comparing two population means:

    - Difference is large  smaller sample size

    - Difference is small  larger sample size

    - The more heterogeneous a population  larger sample size needed

    - The more homogeneous a population  smaller sample size needed

  - Effect size in relation to assessment tool or instrument

    - New tools – more difficult to detect effect size

    - Use established tools or pilot test tools

A-2.0 Additional Strategies for Determining Sample Size [14]

- Using a Census for Small Populations

  - Approach: Sample the entire population

  - Best for small populations, provides highest level of precision

- Using a Sample Size of a Similar Study

  - Approach: Use the same or typical sample size as similar studies (literature search)

  - Carefully review procedures to avoid repeating study errors

- Using Published Tables

  - Approach: Rely on published tables to provide sample size based on a given set of criteria

  - Typical Criteria: Statistical Significance, Statistical Power, Degree of Variability

- Using Formulas to Calculate Sample Size (online calculators)

  - Approach: Calculate sample size

  - Use when combinations of different criteria are needed to select sample size

  - Add examples

QAPP Template References

1.	Ecology, Technical Guidance Manual for Evaluationg Emerging Stormwater Treatment Technologies. 2011: Olympia.

2.	EPA, Guidance on Systematic Planning Using the Data Quality Objectives Process. 2006: Washington, D.C. p. 120.

3.	Guba, E.G., Criteria for assessing the trustworthiness of naturalistic inquiries. ECTJ, 1981. 29(2): p. 75-91.

4.	Ecology, Guidelines for Preparing Quality Assurance Project Plans for Environmental Studies. 2004, Washington State Department of Ecology: Olympia, WA.

5.	Radhakrishna, R., et al., Ensuring data quality in extension Research and evaluation studies. Journal of Extension, 2012. 50(3): p. n3.

6.	McKenzie-Mohr, D., Fostering sustainable behavior: An introduction to community-based social marketing. 2013: New society publishers.

7.	Clark, J.A., Objectivity, subjectivity, and relativism in educational research. Curriculum Inquiry, 1994. 24(1): p. 81-94.

8.	Biddix, P., J. Research Rundowns: Instrument, Validity, Reliability. Uncomplicated Reviews of Educational Research Methods  [cited 2016 November 20]; Available from: https://researchrundowns.com/quantitative-methods/instrument-validity-reliability/.

9.	Grimm, P., Social desirability bias. Wiley International Encyclopedia of Marketing, 2010.

10.	MORI, I., Four Ways to get the Truth Out of Respondents, in The Social Research Newsletter. 2012, Ipsos MORI: Edinburgh. p. 2.

11.	Giacalone, K., et al., Survey says: Implications of a public perception survey on stormwater education programming. Journal of Contemporary Water Research & Education, 2010. 146(1): p. 92-102.

12.	Schutt, R.K., Qualitative Data Analysis, in Investigating the social world: The process and practice of research. 2011, Pine Forge Press.

13.	Olejnik, S.F., Planning educational research: Determining the necessary sample size. The Journal of Experimental Education, 1984. 53(1): p. 40-48.

14.	Israel, G.D., Determining Sample Size, F.C.E. Service, Editor. 1992, University of Florida: Gainesville. p. 5.