Eastern Washington

Stormwater Effectiveness Studies

Detailed Study Design Proposal &

Quality Assurance Project Plan (QAPP) Template

Study Title

Study Classification: (select one)

Structural BMP 	 Operational BMP 	 Education & Outreach

Study Objective(s): (indicate all that apply)

Evaluate Effectiveness		Compare Effectiveness

Optional: Insert Graphic/Image/Photograph

Prepared For:

Contact Name	Art Jenkins (Proposal Only)

Lead Entity Jurisdiction	City of Spokane Valley

Department	Public Works Department

Address	11707 East Sprague Avenue, Suite 106

City, Washington, Zip Code	Spokane Valley, Washington 99206-6124

Phone Number	(509)720-5018

Prepared By:

Organization

Address

City, Washington, Zip Code

Phone Number

Date

E&O QAPP Template Publication Information

This publication is available on the City of Spokane Valley’s web page at:

http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx

Primary Author and Contact Information

Aimee S. Navickis-Brasch, P.E., Ph.D. Candidate

NB Stormwater Engineering, LLC

PO Box 18551

Spokane, WA 99228

aimee@nbswe.com

(509)995-0557

Supporting Author and Contact Information

Roger Sutherland, P.E.

Water Resource Solutions, LLC

Principal Water Resource Engineer

5435 SW 188th Ave

Aloha, Or 97078

sutherland.roger1@gmail.com

(503)704-0522

Document QA/QC and Contact Information

Donald Carpenter. P.E., Ph.D., LEED AP

Principal

Drummond Carpenter, PLLC

9085 Montezuma Ave.

Kalamazoo, MI 49009

dcarpenter@drummondcarpenter.com

(248)763-4099

Template Instructions

Brown text located throughout this document provides the QAPP Template user (user) with instructions and guidance for developing the section. Text highlighted in yellow should be replaced with the information that is relevant to the specific study. All brown instructional text and highlights should be replaced or deleted before the Detailed Study Design Proposal (Proposal) or the Quality Assurance Project Plan (QAPP) is finalized and submitted to Ecology for review. It may be appropriate to enter “Not applicable” for some sections with an explanation.

The template identifies the information expected in the QAPP. When the information expected in the Proposal is different than the QAPP, the differences are described in a box with the notation shown below. For sections without these notations, the user should assume the content is expected in both documents.

Proposal – Indicates the information expected in the Proposal. However, users are encouraged to provide as much information and detail as known at the time the Proposal is developed.

Prior to using the QAPP Template, the user should consult the following document for additional information: Eastern Washington Stormwater Effectiveness Studies: Introduction to the Studies and Phase 3 Quality Assurance Project Plan (QAPP) Templates for Structural, Operational, and Education & Outreach BMPs. The document is published on the City of Spokane Valley’s website: http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx.

Disclaimer

This QAPP Template was developed specifically for the City of Spokane Valley and the Eastern Washington (EWA) jurisdictions to provide them with guidance in preparing the Proposal and QAPP for the Effectiveness Studies as defined in the 2014-2019 EWA Phase II Municipal Stormwater NPDES Permit. The guidance was developed based on the information that was available to the author(s) at the time this document was prepared. Although every effort has been made to make this document as complete and accurate as possible, the author(s) and document reviewers have neither liability nor responsibility for any loss or damage arising from information contained in this document or from informational errors or omissions.

The user of the QAPP Template is responsible for:

Verifying that the Proposal and QAPP documents are developed following all applicable requirements and reflect good research practices

Providing a level of detail throughout the Proposal and QAPP that is scaled appropriate to the complexity, cost, implications, and/or importance of the study

- Coordinating with the Lead Entity to verify study scope including the study classification and goals

- Developing an Ecology approved Proposal and QAPP document

Proposal Publication Information

Insert information about where the Proposal will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

Proposal Author and Contact Information

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

QAPP Publication Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP.

Insert information about where the QAPP will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

QAPP Author and Contact Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP.

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

# Signature Page

Proposal – Only the party’s responsible for the contents of the Proposal and the project must sign date this page before the study proceeds to the QAPP development phase.

This page lists signatories to the document. Each party responsible for the contents of the QAPP and the project must sign and date this page before the study proceeds to the implementation phase (i.e. conduct the study).

Approved by:

Date

Name, Primary Author, Organization

Date

Name, Lead Entity, Jurisdiction

Date

Name, Participating Entity, Jurisdiction

Date

Name, Partner Entity, Jurisdiction

Date

Art Jenkins, City of Spokane Valley Grant Project Manager (Proposal Only)

Date

Name, Ecology Contact with Approving Authority

Date

Name, Lab Director (add a line for each additional lab)

Date

Name, Title

Date

Name, Title

# Distribution List

Proposal – At a minimum include: the lead entity, participating entities, Ecology, and the author of the document

List each party who will receive copies of the approved QAPP as well as any subsequent revisions along with their contact information. This may include those who is responsible for the QAPP development and project implementation including project managers, QA managers, representatives of other groups/agencies involved, field staff, etc.

| Name, Title | Organization | Contact Information: Address, Telephone, E-mail |
| --- | --- | --- |

# 1.0	Table of Contents

Proposal - Include all the Proposal sections, subsection headers, figures, tables, and appendices.

The Table of Contents (TOC) provides an outline of the QAPP content and organization including section headers, subsection headers, figures, tables, and appendices. The TOC should be auto generated using a word processing program.

Signature Page	iv

Distribution List	v

1.0	Table of Contents	vi

2.0	Executive Summary	viii

3.0	Introduction and Background	1

3.1	Introduction to the Operational BMP	1

3.2	Problem Description	1

3.3	Results of Prior Studies	2

3.4	Regulatory Requirements	2

4.0	Project Overview	3

4.1	Study Goal	3

4.2	Study Description and Objectives:	3

4.3	Study Location	3

4.4	Data Needed to Meet Objectives	4

4.5	Tasks Required to Conduct Study	4

4.6	Potential Constraints	4

5.0	Organization and Schedule	5

5.1	Key Project Team Members: Roles and Responsibilities	5

5.2	Project Schedule	6

5.3	Budget and Funding Sources	6

6.0	Quality Objectives	7

7.0	Experimental Design	11

7.1	Study Design Overview	11

7.2	Test-Site(s) Selection Process	11

7.3	Operational BMP Function	12

7.4	Type of Data Being Collected	12

7.5	Sample Collection Process and Design(s)	13

8.0	Sampling Procedures	14

8.1	Standard Operating Procedures	14

8.2	Containers, Preservation Methods, Holding Times	14

8.3	Equipment Decontamination	15

8.4	Sample Identification	15

8.5	Chain of Custody	15

8.6	Field Log Requirements	15

9.0	Measurement Procedures	17

9.1	Procedures for Collecting Field Measurements	17

9.2	Laboratory Procedures	17

9.3	Sample Preparation Methods	18

9.4	Special Method Requirements	18

9.5	Lab(s) Accredited for Methods	18

10.0	Quality Control	19

10.1	Field QC Required	19

10.2	Laboratory QC Required	20

10.3	Corrective Action	20

11.0	Data Management Plan Procedures	21

11.1	Data Recording & Reporting Requirements	21

11.2	Electronic Transfer Requirements	21

11.3	Laboratory Data Package Requirements	21

11.4	Procedures for Missing Data	22

11.5	Acceptance Criteria for Existing Data	22

11.6	Environmental Information Management (EIM) Data Upload Procedures	22

12.0	Audits	23

12.1	Technical System Audits	23

12.2	Proficiency Testing	24

13.0	Data Verification and Usability Assessment	25

13.1	Field Data Verification	25

13.2	Laboratory Data Verification	25

13.3	Data Usability Assessment	25

14.0 	Data Analysis Methods	26

14.1	Data Analysis Methods	26

14.2	Data Presentation	26

15.0	Reporting	27

15.1	Final Reporting	27

15.2	Dissemination of Project Documents	27

16.0	References	28

17.0	Appendices	29

# 2.0	Executive Summary

Proposal - Section 2.0 is not required. Leave the section, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

The executive summary is a brief (300-500 word) and non-technical summary of the project that is typically written for a more general audience and includes the “key” elements of the study. This may include:

Description of the BMP(s) that is the focus of the study

The study goals and objectives

How those objectives will be accomplished

Estimated duration of the study

The location of the test-site(s)

The anticipated study outcomes and modifications the permittee expects to make to their stormwater management program using the study findings

# 3.0	Introduction and Background

After reading this section, the reader should understand: the Operational BMP(s) that is the focus of this study, the reason(s) why the study is being conducted including results from prior studies, and the Stormwater Management Program conditions in the Eastern Washington (EWA) NPDES Municipal permit the study addresses.

## 3.1	Introduction to the Operational BMP

Proposal – at a minimum provide a general description for items listed; if possible provide detailed description (as much details as known at the time of proposal development)

This section provides a brief description of the Operational BMP(s) that is the focus of this study (i.e. what it is, how it typically functions, what it’s supposed to do, etc.). (A detailed description will be provided in Section 7.0). Suggestions for this section include:

Identify the BMP(s) name and provide a brief description of the jurisdictions typical BMP(s) operating procedures including frequency of operation, seasons of operation, etc.

Indicate if the Operational BMP(s) is existing or proposed

Provide general information about the equipment used to conduct the practice (i.e. type, model, manufacturer, etc.)

Describe how the Operational BMP is intended to protect water quality and identify the targeted pollutants of concern

## 3.2	Problem Description

This section explains the reason(s) why the proposed effectiveness study is needed (i.e. this section should answer the question: what is the problem and why does problem need to be solved) and provide a basis for the identified problem. Suggestions for this section include:

MS4 permit requirement to evaluate effectiveness of Operational BMP

Limitations or challenges with the current practice (i.e. high cost, labor intensive for maintenance crew, etc.)

Practice is not suitable for regional conditions (i.e. climatic conditions)

Unknown or presumed information about the practice effectiveness

Provide a basis for the identified problem (i.e. justification that this is really a problem). This may include:

History of relevant problems with the BMP and/or test-site

A literature search from related studies

Empirical observations made by the lead or participating entity and/or information collected from interviewing experts which may include individuals who work in the field.

A description the conditions and how these conditions may impact the practice

## 3.3	Results of Prior Studies

Proposal - Section 3.3 is not required. Leave the section header, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes findings from previous studies that support the need for the study and/or the potential success of the study. Provide references for all documents that are sources of data or other information. Suggestions for this section include:

- A summary of a literature search of studies previously conducted or in progress (including relevant results) regarding the specific Structural BMP(s) that is the focus of this study

- Provide references for any reports that are sources of information or data provided.

## 3.4	Regulatory Requirements

This section identifies the specific Stormwater Management Program conditions or other conditions in the EWA NPDES Phase II Municipal Stormwater permit that the study will address. Include the relevant permit section(s) including S5.6 Municipal Operations and Maintenance.

# 4.0	Project Overview

The purpose of this section is to provide an overview of the entire study. If the reader only read this section, they should generally understand what the study intends to accomplish as well as how it will be accomplished (save the details for the subsequent sections).

## 4.1	Study Goal

Define all the study goal(s) (i.e. the reason(s) the study is being conducted). This should include:

Whether the study intends to compare the effectiveness of more than one BMP and/or evaluate the effectiveness of one BMP

Describe potential decisions that may be made as a result of this study. For example, describe modification(s) that may be made to a stormwater management program or how the study findings will be used to support implementation of future permit conditions.

If applicable, indicate how the study could advance the regional understanding of Operational BMP(s)

## 4.2	Study Description and Objectives:

The section briefly describes how the study goal(s) will be accomplished (the detailed description will be provided in Section 7.0). This should include:

A short description of the proposed study

If the study has multiple phases, define the phases and identify the phase that is the focus of this study

A list of all the study objectives (note: an objective is a measurable statement that includes an action verb that defines how the project goal will be accomplished)

## 4.3	Study Location

Proposal – At the proposal phase the test-site may not yet be selected as such it is only necessary to describe the general characteristics of the proposed test-site, indicate if control-sites will be used, and identify the number of potential sites

Identify and provide an overview of the location (test and control sites) where the study will be conducted (the process and justification for selecting the site(s) should be described in Section 7.0). Suggestions for this section include:

Identify the test-site(s) locations, and if applicable the control-site(s), where the study will be conducted including the number of sites

Briefly describe the various site characteristics (i.e. major land uses, average daily traffic, climatic conditions, etc.).

If the study includes multiple test-sites and/or control sites; briefly, address how the sites compare (more specific details regarding how sites should be compared are provided in Section 7.0)

Use maps, photos, and/or drawings to identify the location and boundaries of the test-site and control-site as well as any relevant stormwater features

## 4.4	Data Needed to Meet Objectives

This section describes the types of data and any other information that will be collected during the study, how the data will be collected, and the source of data. Indicate how the data will be used to support the project objectives.

Specify whether the study anticipates the use of computer modeling needed to achieve the study goals. If so, provide a brief description of the model being proposed, how the model will be used, and what data will be used to calibrate the model. (Section 14.0 will be used to provide the details of the modeling being proposed and its value).

## 4.5	Tasks Required to Conduct Study

Proposal – It is only necessary to provide the relevant information for the primary tasks

This section defines the tasks and subtasks needed to complete the study (similar to a condensed scope of work). This should include a general description of the work associated with each task including the objective that the task achieves and the anticipated deliverables. Recommend using a table to keep section brief.

## 4.6	Potential Constraints

Proposal – Provide a description based on the information known about the study

This section describes conditions that may impact the project schedule, budget, or scope and the steps that will be taken to reduce the impact of these conditions. Examples of constraints include climatic conditions, vandalism, availability of staff, equipment malfunction, study funding sources, limited access to the test-site, etc.

# 5.0	Organization and Schedule

The purpose of this section to describes who is responsible for completing the tasks, when the tasks will be completed, and how the study will be funded.

## 5.1	Key Project Team Members: Roles and Responsibilities

Proposal – At a minimum include the Lead Entity, Participating Entities, Partner Entities, the Proposal Author, and the Ecology Reviewer

Include key members of the project team, decision-makers, and/or stakeholders (i.e. lead and participating entities, project manager, test site owner/manager, analytical laboratory contacts, field personnel, third-party reviewer(s), etc.) and describe who is going to do what for the project.

| Key Team Members | Role | Responsibility |
| --- | --- | --- |
| Name Organization Phone Number Email | Lead Entity | Define |
| Name Organization Phone Number Email | Participating Entity | Define |
| Name Organization Phone Number Email | Partner Entity | Define |
| Name Organization Phone Number Email | Ecology Reviewer | Define |
| Name Organization Phone Number Email | Proposal Author | Define |
| Name Organization Phone Number Email | QAPP Author | Define |
| Name Organization Phone Number Email | Key Team Member Project Role | Define |

## 5.2	Project Schedule

Proposal - Include the task duration, permit deadlines, and estimated time to complete the study.

This section defines the schedule for the proposed study. Organize the schedule into a table format that includes the same tasks and sub-tasks as listed in section 4.5, the expected start-end dates, deliverables, and deadlines for deliverables.

## 5.3	Budget and Funding Sources

Proposal – Provide an estimated budget for the study broken down by the primary tasks (in Section 4.5). Identify potential funding sources if known or indicate funding needs and any plans for obtaining study funds.

This section provides a budget for the implementation phase of the study and identifies how the study funding sources. Organize the budget into a table and separate the budget by study tasks and subtasks. Include items such as labor for sample/data collection, lab analyses fees, equipment purchase and assembly, test-site construction, any specialized contracting needed. Describe how the study will be funded and/or indicate if additional funding is needed to complete the study.

# 6.0	Quality Objectives

Proposal - Section 6.0 not required for Proposal however, the section header should be left as a placeholder along with the following note “This section will be completed for the QAPP.”

This section of the QAPP provides a roadmap of the QA/QC plan that will be employed throughout the experimental design and during the project. The information contained in this section is intended to provide the template user with an overview of the section contents and address conditions specific to Operational BMPs. Consult the Ecology QAPP Guidance Document [1] and TAPE Guidance Document [2] for detailed guidance on developing this section.

The goal of a QAPP is to ensure that the data collected during the study is scientifically and legally defensible [2]. The QAPP documents how quality assurance (QA) and quality control (QC) will be applied to a research project to assure that the results obtained are of the type and quality needed and expected. The QA/QC plan is embedded throughout the QAPP and emphasizes how the data quality indicators (DQIs) and respective measurement performance criteria (MPCs) are addressed during a project. DQIs are qualitative and quantitative measures that characterize the aspects of quality data [3]. DQIs are goals for data quality, specifically defined for each study, with the intent of minimizing error and improving the accuracy of the data. DQIs guide the development of the experimental design as well as the process of creating and analyzing data [4]. The six principle DQIs for Operational BMP studies are as follows: Precision, Bias, Representativeness, Completeness, Comparability, and Sensitivity [1]. Once established, the DQIs provide the basis for the MPCs which are; the acceptance criteria for the DQIs that specifies how good the data must be to meet the project objectives. Table 6.1 provides a summary of the DQIs along with potential approaches for addressing the DQIs and writing MPCs with an emphasis on Operational BMP studies. Studies that include analytical testing should consult the Quality Objectives section in the Ecology TAPE Guidance Document for additional guidance [2].

This section should include a brief written description that addresses how QA/QC is addressed throughout the QAPP. This may include:

Identify and describe the various types of data that will be created during this study and the intended purpose of each type of data (i.e. how the data will be used to meet the project objectives)

For each type of data briefly describe the process that will be used to measure the data including any equipment or instruments that will be used

For each type of data, describe how the applicable DQIs are addressed in the experimental design as well as during the process of collecting and analyzing data

For each applicable DQI, specify the MPCs that will be used to determine if the data is usable for meeting for project objectives

Indicate the QC procedures that will be followed to minimize error and reference the applicable section(s) that define the QC procedures (see Section 10.0 Quality Control)

Indicate the audits that will be performed to verify conformance to the QAPP and reference applicable sections that define the audit procedures (see Section 12.0 Audits)

Describe the process that the study will employ to verify the quality of the data and assess the usability of each type of data (see 12.0 Data Verification and Usability Assessment)

Table 6.1 Summary of the Data Quality Indicators (DQIs) and Measurement Performance Criteria (MPC) for Operational BMP Studies

| Data Quality Indicator (DQI) | Potential Approaches for Addressing DQI in Studies | Potential Approaches for Writing Measurement Performance Criteria (MPCs) |  |
| --- | --- | --- | --- |
| Bias – A systematic error that results in sample values that are consistently distorted in one particular direction from the “true” or known value [3, 5]. Bias can result from improper data collection, poorly calibrated analytical or sampling equipment, or limitations or errors in analytical methods and techniques [2]. | - Calibrate instruments using reference materials or buffer solutions Follow manufacturers’ recommendations for equipment maintenance (i.e. street sweepers, vactor trucks, etc.) Define and consistently follow SOPs for collecting samples and measuring data For studies with analytical testing: analyze spiked matrix samples | Bias is quantified by comparing the measured value to the known value. For example: - For analytical testing: use bias calculation defined in TAPE to determine whether acceptable criteria are met - Define minimum acceptable limits for calibration checks |  |
| Precision – A measure of agreement among repeated measurements of the same property taken under identical or substantially similar conditions [3, 5, 6]. Data is considered precise when the measured values are consistently the same and imprecise when the measured values are consistently different [5]. Random error is a common cause of imprecise data and is always present because of normal variability in the many factors that affect measurement results. For example variability in sampling or data collection procedures and/or variations of the actual concentrations in the media being sampled [2]. | Collection procedures are appropriate for the type of data and samples collected SOPs are defined and consistently followed for collecting samples and measuring data - Use the same instrument or measurement procedure to make repeated measurements on the same sample (i.e. measure sediment accumulation twice preferably by two different individuals) - For studies that include analytical testing: have two labs conduct the same test on a sample (split samples) | Precision is quantified by repetition: repeating the analysis, measurement, procedure, etc. with the same sample or samples and calculating the range or standard deviation of the values. Precision may also be expressed as a percentage of the mean of the measurements, such as relative range or relative standard deviation (coefficient of variation) [6]. |  |
| Representativeness – A qualitative term that expresses the degree to which the data accurately and precisely represents the conditions being evaluated [6]. Common variables considered when determining the degree of representativeness include the selected sampling locations, sampling frequency and duration, and sampling methods [2]. | The study operational procedures are consistent with the typical jurisdictions operational procedures Select sampling and data collection events that represent a range of conditions expected at the site with respect to rainfall volume and intensity or dry periods For studies with analytical water testing, reference the Ecology TAPE Guidance Document to define DQIs related to this DQI: qualifying storms, composite vs discrete sampling, sampling duration, etc. | Evaluate whether measurements are made and physical samples collected in such a manner that the resulting data appropriately reflects the condition being measured or studied. For example: - Conduct an audit to verify equipment operational procedures for are consistently followed either by interviewing the field staff or through field observations; define MPCs based on how closely procedures are followed. |  |
| Data Quality Indicator (DQI) | Approaches for Addressing DQI in Studies |  | Approaches for Writing Measurement Performance Criteria (MPCs) |
| Completeness - The amount of valid data needed to be obtained during the study to meet the project objectives [1]. | Provide justification for sample size selected For studies that include analytical water testing; define the acceptable sample size Define procedures for handling missing data Use appropriate coding for missing data Report missing data with the results Results should include consideration for how missing data could limit the comparability of the data set |  | Define the minimum number of valid measurements (samples collected and/or analyzed) [6]. For example: - The data set is considered complete when the number of valid samples collected is equal to or greater than the sample size defined in by the DQI |
| Comparability - A qualitative term that expresses the measure of confidence that one dataset can be compared to another and can be combined or contrasted for the decision(s) to be made. Data are comparable if sample collection techniques, measurement procedures, analytical methods, and reporting are equivalent for samples within a sample set, and meet acceptance criteria between sample sets. For studies with the goal of comparing the effectiveness of practices, this DQI will need to be addressed specifically with respect to this goal. | Define the process and provide justification for selecting the test-site and control-site Define the process and provide justification for selecting the sample size for every type of data collected Define and justify the process applied to compare datasets between different studies Use standard and consistent sample and data collection procedures Use standard testing methods (analytical testing) |  | There is no quantitative MPC for comparability; use qualitative measures instead [6] such as compare sample collection and handling methods, sample preparation and analytical procedures, holding times, stability issues, and QA protocols [6]. |
| Sensitivity - The capability of a method or instrument to discriminate between measurement responses representing different levels of the - variable of interest [6]. | - Determine the minimum concentration or attribute that can be measured by a method (method detection limit), by an instrument (instrument detection limit), or by a laboratory (quantitation limit) [7] - Select testing methods that have detection limits well above the reference level of the variable of interest [1]. - Select instruments capable of accurately measuring the different levels of the variable of interest expected during the study |  | - Specify the minimum acceptable detection limit for the concentration or attribute being measured - Define how data measured below the detection limit will be handled - Verify the detection limit is equal or greater than that specified by the DQI |

# 7.0	Experimental Design

The purpose of this section is to describe the experimental design that will be used to evaluate (and/or compare) the BMP effectiveness. This section also provides the basis for why the experimental design was selected and may include a literature search.

## 7.1	Study Design Overview

- Proposal – Provide a summary of the conceptual study design

This section introduces the reader to the study design, specifically the approach to evaluating effectiveness, the justification for selecting this approach, and the primary elements of the study. Provide an overview of the study design similar to the level of detailed in an executive summary. The details of the design are included in the subsequent sections.

Note: Two common approaches for evaluating the effectiveness of operational BMPs include using paired basin or serial basin. The paired basin approach is where two almost identical sites are selected and the Operational BMP is implemented simultaneously on one site (test-site) and not the other one (control-site). Conversely, a serial basin approach is where only one test-site is selected and monitored over a period of time to establish baseline conditions and then the Operational BMP is implemented on the same test-site over another extended period of time.

## 7.2	Test-Site(s) Selection Process

Proposal – Describe the proposed selection process and criteria. If the sites have been selected, provide information about the actual process and criteria.

This section provides a detailed description of the test-site(s) and control-site(s) along with the justification for selecting the sites. Include maps, photos, and/or drawings (refer to section 4.3) as well examples of the tools/methods used for selection. This should include:

Identify the site locations and provide justification for selecting the sites

Provide a detailed description of the process and criteria for selecting the test-site(s), and if applicable the control-sites

Define the variables that will influence selection and summarize the variables in tables. Variables will vary depending on the specific study goals. Examples include geographical area, land use classification, average daily traffic, site age and history, accessibility to sites, etc.

When selecting paired basins, it is important to consider: the comparability of the sites; attempt to select sites with fewer variables (i.e. avoid streets with a vegetative canopy), and avoid sites with atypical activities that can influence pollutant accumulation

Access and other field crew safety considerations are common criteria when selecting a test site or sites

This section should also describe how the applicable DQIs are addressed, specifically Comparability.  Include references to MPCs defined in Section 6.

## 7.3	Operational BMP Function

Proposal – Provide general information for the elements identified in this section

This section describes how the Operational BMP(s) that are the focus of the effectiveness study functions and/or operates. Suggestions for this section include:

An overview of the operational BMP procedures that the jurisdiction typically follows and/or that will be followed during the study (include detailed procedures in Section 8.0); include the frequency of the practice; any related inspections; seasons in which the practice will be conducted; provide a sketch/diagram of the project test-site including sample locations, etc.

If the study operational procedures are different than the procedures the jurisdiction typically follows, explain why the procedures are different and how the differences were identified

The type of equipment that will be used during the study; what the equipment is designed for; if provided by the manufacturer, indicate the operational performance relevant to the study (i.e. size of sediment particles the sweeper can pick up, efficiency for removing sediments unless the study is planning to determine that, etc.)

This section should also describe how the applicable DQIs are addressed, specifically Representativeness. Include references to MPCs defined in Section 6.

## 7.4	Type of Data Being Collected

This section identifies the various types of data that will be collected and define the intended purpose for each type of data. Recommended using tables to keep the section brief. Suggestions for this section include:

- For each data type identify the location for its collection, the anticipated frequency of its collection and the number of samples expected to be collected

- Include a schematic of the site(s) that identifies the limits of the contributing watershed including locations where each type of sample and/or data will be collected (consider adding equipment location to project site map, see Section 7.5)

- Provide justification for the selecting the sample size for every type of data, specifically address that the anticipated number of samples for each type of data is complete or expected to satisfy the project objectives

This section should also describe how the applicable DQIs are addressed, specifically Completeness of the sample size. Include references to MPCs defined in Section 6.

## 7.5	Sample Collection Process and Design(s)

Proposal – Provide the conceptual sample and data collection process(es) and design(s) for the various types of data including: a description of each process, and if applicable conceptual schematics of the various sample collection designs, and a list of the materials/equipment needed for the collection system.

This section describes the process (not the sample collection procedures) for collecting the various types of data and (if applicable) describe any system that was designed/developed for the purpose of collecting each type of data. Suggestions for this section include:

- Sample Collection Process – For each of the various types of data indicate how the data and samples will be collected (define the procedures for collecting samples or data in Section 8.0) including the anticipated duration of the sample collection process. Where possible include the guidelines used to ensure that the anticipated number of samples is representative or can accurately describe the condition being evaluated.

- Equipment – For each of the various types of data provide a detailed description of the equipment used to collect samples and/or data. If possible address the sensitivity and accuracy of the equipment. And when applicable include cut sheets for the equipment the in the appendix.

- Sample Collection System Design – For each of the various types of data that this is applicable to describe the sample collection system design.  Provide schematic drawings (plans and profile) of the design and include a list of materials that will be used to construct the system if system construction is needed. Where possible include the guidelines used to ensure that the sample collection system design is representative, comparable, and complete.

Drainage System Modifications – For each of the various types of data that this is applicable to describe any modifications to the existing drainage system made for the purpose of collecting data samples and provide any applicable pictures/drawings

Maps – For each of the various types of equipment that will be installed, provide a project site map showing the locations (consider combining with any maps located in Section 7.4)

This section should also describe how the applicable DQIs are addressed, specifically Representativeness and Sensitivity. Include references to MPCs defined in Section 6.

# 8.0	Sampling Procedures

Proposal - Section 8.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section defines the field sampling procedures for collecting each of the various types of data and the procedures for operating the equipment used to implement the Operational BMP (i.e. street sweepers, vactor trucks, etc.) at the test site. Defining these procedures and following them consistently will minimize errors and support the quality and representativeness of the collected samples. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to Operational BMPs. The QAPP Guidance Document should be consulted for specific details about developing this section.  For sampling procedures that include analytical testing, the user should also consult the TAPE Guidance Document (see the section titled Preparing a QAPP, Sampling Procedures).

This section should also describe how the applicable DQIs are addressed, specifically Precision, Bias, and Representativeness. Include references to MPCs defined in Section 6.

## 8.1	Standard Operating Procedures

This section describes the procedures that will be used in the field for sample collection and operating the equipment during the study. This will include standard operating procedures (SOPs), referencing published procedures, and/or standard methods. SOPs developed for the study should define how to conduct an activity in sufficient detail such that the activity could be replicated by an individual unfamiliar with the project (i.e. a third party). SOPs should include the frequency and location(s) of the activity. Example of SOPs the might be developed for Operational BMP studies include:

Sample collection and handling (i.e. water and sediment)

Operating street sweepers during the study at the test and/or control site

Actions that will be taken to prevent operational and maintenance activities, not part of the experimental design, from inadvertently occurring at the test-site during the study

Catch basin cleaning: removing sediment from catch basins after sample collection and/or measuring sediment accumulation

Inspection of the test-site and installed equipment for damage or vandalism

## 8.2	Containers, Preservation Methods, Holding Times

This section only applies to studies that include analytical testing for water or sediment samples

Provide a table that lists the required containers, sample size, preservation, and holding times for each parameter. Requirements for these items should be coordinated with the laboratory that will be conducting the analytical testing.

## 8.3	Equipment Decontamination

This section only applies to studies that include analytical testing for water or sediment samples.

This section describes how the sampling equipment will be decontaminated between sampling events and how frequently consumable items will be replaced (unless defined in an SOP). This section should also describe procedures for disposing of any waste collected during the study (i.e. material removed from catch basins).

## 8.4	Sample Identification

This section defines the protocol for labeling (identifying) samples and data collected in the field during the study. This may include:

identification numbers

location, date & time

sampler initials

parameters, etc.

This section should also describe how the applicable DQIs that are addressed, specifically Completeness. Include references to MPCs defined in Section 6.

## 8.5	Chain of Custody

This section only applies to studies that include analytical testing for water or sediment samples.

Provide chain of custody procedures if the collected samples will leave the possession of the sample collector prior to measuring the sample (i.e. transferring possession of the sample to a lab for analytical testing).  Include copies of the chain of custody form in the appendix.

## 8.6	Field Log Requirements

The purpose of this section is to define the field information that will be observed and logged during the data collection phase of the study. Developing a data collection template that addresses the data to be collected for each type of data will decrease the potential for errors or omitted data during field collection. Include a copy of any data collection templates in the appendix. Items that may be on a template may include:

Date and time

Field staff names

Relevant climate conditions (i.e. raining, dry, overcast, sunny, air temperature and wind speed if known otherwise a qualitative statement regarding wind, etc.)

Number of samples collected

Sample description and label information

Field measurements taken

Field QC to verify sample identification

Sampling equipment condition

Instrument calibration checks

Weigh of sediment accumulation

Space for adding comments about activities or issues that may influence the quality of the data

# 9.0	Measurement Procedures

Proposal - Section 9.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

Section 8.0 focused on sampling procedures, in other words how data is collected.  The purpose of this section is to identify the methods required to measure the data collected during the study including the equipment and instruments. This may include laboratory procedures (i.e. water and sediment analytical testing) and field procedures (i.e. measuring sediment accumulation depths). Choosing standard recognized methods or defining SOPs and following them consistently will minimize errors. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to Operational BMPs. The QAPP Guidance Document should be consulted for specific details when developing this section.  For studies that include analytical testing, the user should also consult the TAPE Guidance Document (see the section titled Preparing a QAPP, Measurement Procedures).

This section should also describe how the applicable DQIs are addressed, specifically Precision, Bias, and Sensitivity. Include references to MPCs defined in Section 6.

## 9.1	Procedures for Collecting Field Measurements

This section describes the procedures that will be used to measure samples in the field during the study. This will include standard operating procedures (SOPs), referencing published procedures, and/or standard methods. The procedure(s) should include a definition of the parameter that will be measured and the frequency and number of measurements that will be taken. Define the quality control procedures that will be used to check the accuracy of the measurement along with the frequency of the checks (or reference the procedure in Section 10.0 Quality Control). If equipment or instruments are used in the field to measure data, include the manufacturer and model. Example of data that maybe measured in the field for Operational BMP studies include:

Sediment accumulation in catch basins

Wind speed or precipitation depth

Sediment build-up on roadways. For example, visual inspection of roads for the purpose of characterizing sediment build-up (SOPs may include qualitative methods for assessment).

## 9.2	Laboratory Procedures

This section only applies to studies that include analytical testing for water or sediment samples.

This section defines the measurements procedures for all analytical testing. This section should contain information about the items noted below. Using table can help keep the section brief. Requirements for these items should be coordinated with the laboratory that will be conducting the analytical testing.

Analyte

Matrix

Number of Samples

Standard testing method

Expected Range of results

Detection limits

## 9.3	Sample Preparation Methods

This section only applies to studies that include analytical testing for water or sediment samples.

If the sample requires some form of preparation and/or extraction, this section should describe the respective techniques.

## 9.4	Special Method Requirements

This section only applies to studies that include analytical testing for water or sediment samples.

Identify any special requirements regarding testing methods in this section. This may include: analysis of very low or very high concentrations of analytes, the analysis of analyte with high levels of interference, and the use of non-standard methods.

## 9.5	Lab(s) Accredited for Methods

This section only applies to studies that include analytical testing for water or sediment samples.

Laboratory that conduct analytical testing must be accredited by Ecology for the specific sample matrix and testing method. A list of accredited labs can be found at the following weblink: http://www.ecy.wa.gov/programs/eap/labs/index.html. The section should identify the labs along with the sample matrix, testing method, and analyte.

# 10.0	Quality Control

Proposal - Section 10.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes the QC procedures for lab and field activities that will be employed to minimize errors. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to Operational BMPs. This section should be developed following the QAPP Guidance Document [1] and the TAPE Guidance Document (see section titled Preparing a QAPP, Quality Control) [2].

This section should also describe how the applicable DQIs that are addressed, specifically Bias, Precision, Representativeness, and Comparability. Include references to MPCs defined in Section 6.

## 10.1	Field QC Required

This section defines the QC procedures that will be implemented for field activities including the schedule and frequency. Recommended using tables to keep the section brief. The QC samples all will have MPCs associated with them, which will need to be met to obtain data that is fully usable. Examples of information that maybe included for Operational BMP studies include:

Develop and consistently follow QC procedures for analytical testing including SOP for sample collection (see section 8.0, Sampling Procedures)

Develop and consistently follow procedures for measuring data (i.e. sediment accumulation in catch basins and/or on the roadway), (see section 9.0, Measurement Procedures)

Follow manufacturers equipment maintenance recommendations (i.e. street sweepers, vactor trucks, etc.); or indicate how the procedures deviate and provide justification for deviation

Develop and consistently follow instrument calibration checks

Create an equipment maintenance and instrumentation calibrate schedule that identifies: equipment, item, procedures, and frequency

Develop and consistently follow record keeping procedures (see section 11.0, Data Management)

Proper training of field staff on sampling procedures to ensure consistent and quality controlled sampling

## 10.2	Laboratory QC Required

This section only applies to studies that include analytical testing for water or sediment samples.

This section defines the QC measures that the lab will employ during the study. Recommended using tables to summarize the laboratory QC, keep the section brief.  The QC samples all will have MPCs associated with them, which will need to be met to obtain data that is fully usable. The types of information that maybe included in this section are as follows:

Blanks

Duplicates

Standard Reference Materials (SRM)

Matrix Spikes

Laboratory Control Samples (LCS)

“Blind” SRMs submitted to the laboratory

Surrogates

## 10.3	Corrective Action

This section defines the corrective action plan and procedures if the QC results indicate problems with data during the course of the project. Include in your project plan any additional procedures to be followed to correct or compensate for QC problems if they occur.

# 11.0	Data Management Plan Procedures

Proposal - Section 11.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section defines the data management plans. It specifically describes how the data and other important project documents will be managed, stored, and archived during the study. These plans are developed to reduce the potential for errors during the data collection and analysis phases of the project. The Ecology QAPP Guidance Document may also provide guidance for developing this section [8].

This section should also describe how the applicable DQIs are addressed specifically. Include references to MPCs defined in Section 6.

## 11.1	Data Recording & Reporting Requirements

This section describes the procedures for recording data in the field and compiling the data collected (transferring the data to an electronic format). This may include:

Developing a data collection template (i.e. standard form) that specifies each type of data to be collected (include a copy of any data collection templates in the appendix). Items may include: date and time, data collectors name(s), sample identification, specific instrument measures (i.e. questions), and a space for adding comments about issues that may influence the quality of the data

Identify potential sources of error that may occur during data recording and reporting and provide procedures for detecting and correcting these errors.

Indicate the software programs or databases that will be used to store the data.

Specify the duration and responsible party for archiving the data.

## 11.2	Electronic Transfer Requirements

This section only applies to studies that will transfer data electronically

This section describes the project protocol for transferring data electronically during the data collection phase of the study. This may include transferring field and/or laboratory data to the user’s database.

## 11.3	Laboratory Data Package Requirements

This section only applies to studies that include analytical testing for water or sediment samples

This section defines the lab data package requirements which typically includes: a detailed case narrative that discusses potential problems with the analyses, corrective actions to be taken, changes to the referenced analytical methods, QC results, a list that defines each qualifier, etc. The data package refers to records produced at the laboratory during analytical testing [6]. If analytical testing will be conducted at a laboratory, specify the requirements for the data package in this section. Note: the laboratory has a standard deliverable data package that it provides as part of the analytical testing. The user should review the standard data package during the development of the QAPP to determine if the QC data is relevant to the study and coordinate any project specific revisions or requirement with the laboratory.

## 11.4	Procedures for Missing Data

This section defines the project procedures for addressing missing data. This may include:

- Define procedures for handling missing data

- Use appropriate coding for missing data

- Report missing data with the results

- This section should also describe how the applicable DQIs that are addressed, specifically Completeness. Include references to MPCs defined in Section 6.

## 11.5	Acceptance Criteria for Existing Data

This section only applies to projects that intend to use existing data (i.e. data not collected during this study).

This section defines the acceptance criteria that will be used to determine if a dataset can be compared to another and can be combined or contrasted for the decisions to be made during this study. List acceptance criteria for this data in terms of the applicable DQIs, particularly Comparability. Include references to MPCs defined in Section 6.

## 11.6	Environmental Information Management (EIM) Data Upload Procedures

This section describes how and when project data will be uploaded to EIM. Per section S8.B-9 of the MS4 permit, certain types of data collected for the effectiveness study should be entered into Ecology’s EIM system before the end of the water year in which it is collected or within six months of collecting the sample, whichever is later.

# 12.0	Audits

Proposal - Section 12.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes the types of audits that will be conducted, the audit process and procedures, number of audits, frequency, and who is responsible for conducting the audits. The QAPP Guidance Document includes two types of audits: Technical System Audit and Proficiency Testing. For the EWA Effectiveness Studies, both types of audits are recommended and maybe conducted by the Project Manager for the Study. Ideally, audits are conducted soon after work has commenced, so that corrective actions can be implemented early in the project. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to Operational BMPs. For studies that include analytical testing, consult the developed following the Ecology QAPP and TAPE Guidance Documents for detailed guidance on developing this section.

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 12.1	Technical System Audits

This section identifies the technical system audits that will be conducted during the study, defines the procedures for conducting the audit, and identifies the party responsible for conducting each audit. Technical System Audits are qualitative audits performed to verify that the study is conducted in conformance to the QA Project Plan. Ideally, the audit is conducted soon after work has commenced, so that corrective actions can be implemented early in the project. For the EWA Effectiveness studies, audits may be conducted by either the Project Manager or a third party.

Audit considerations for Operational BMPs may include:

Define the procedures for conducting each audit

Verify the field staff is following the SOPs for operating the equipment (i.e. for street sweeping and catch basin)

Verify equipment and instruments are being maintained and/or calibrated per the manufacturers requirements

Verify the field staff is following the SOPs for sample collection and taking measurements

Verify the data management procedures are followed including field data recording

## 12.2	Proficiency Testing

This section only applies to studies that include analytical testing for water or sediment samples

This section defines the proficiency testing audits that will be conducted during the study. Proficiency testing is a quantitative determination of an analyte in a blind standard to evaluate the proficiency of the analyst or laboratory.

# 13.0	Data Verification and Usability Assessment

Proposal – Identify the data that will be verified

The section defines the process that the project will employ to evaluate the quality of the data and the usability of the data for meeting the project objectives. More specifically, to determine whether the MPCs were met for the applicable DQIs. This section should be developed following the Ecology QAPP Guidance Document [1] and TAPE Guidance Document [2]. The information contained herein is intended to provide the user with an overview of the typical section contents as well as items specific to Operational BMPs.

## 13.1	Field Data Verification

This section describes the process that will be employed to evaluate the quality of the data created in the field and identify responsible party for verifying the data. Ideally, data verification is performed by a person other than the one generating the data.

The field data verification process may include:

Reviewing all the data records to ensure they are consistent, correct and complete, with no errors or omissions

Review data records to verify the entries are consistent, correct, and complete,

Review the results from the QC section

Review the results from the audit section

Describe how data below the lower reporting limit or detection limit will be handled

Describe how the sampling system design and data will be evaluated to determine if the design has been adequate

## 13.2	Laboratory Data Verification

This section only applies to studies that include analytical testing for water or sediment samples.

This section describes the methods that will be employed to verify the laboratory data and identify responsible party for verifying the data. Ideally, data verification is performed by a person other than the one generating the data. Consult the QAPP Guidance Document for guidance on developing this section.

## 13.3	Data Usability Assessment

This section describes the procedures that will be used to establish the usability of the data for meeting the project objectives. This typically includes assessing whether the MPCs for have been met for each of the applicable DQIs have been met. Generally, if the MPCs have been met, then data should be of sufficient quality to be usable for meeting project objectives. If the MPCs have not been met, the user will need to decide if the data is still usable (and provide justification) or reject the data.

# 14.0 	Data Analysis Methods

Proposal – Define what data will be analyzed and the types of analysis will be conducted analyzing the data (i.e. normality testing, hypothesis testing, removal efficiency, etc.)

This section defines the process and methods the project will use to analyze the data and address the study goals outlined in Section 4.0 as well as describe how the data will be presented in the final report.

## 14.1	Data Analysis Methods

This section describes the process and methods that will be employed to analyze the data. Suggestions for this section include:

Summary of the process that will be used to analyze the data: how the effectiveness of each BMP will be evaluated and compared

If applicable, describe any normality testing that will be conducted, for each type of data, to determine if the data is normally distributed (if applicable)

Summary of hypothesis testing process and methods that will be used to analyze the data including the null and alternative hypothesis that will be evaluated

Summary of any statistical calculations that will be used to analyze the data

If applicable include the confidence interval, p-value, and/or level of statistical power

Provide verification that: the analysis method is appropriate for the dataset, there is a sufficient number of samples for the method to be accurate, and that what statistical level of confidence will likely be achieved in the results

If the study design anticipates the use of computer modeling, describe the model that is expected to be used here including the data that will be used to calibrate the model and how the potential errors in these simulated events will be statistically evaluated

## 14.2	Data Presentation

This section describes how the data will be presented (i.e. tables, charts, and/or graphs) in the final reports to illustrate trends, relationships, and anomalies.

# 15.0	Reporting

This section describes how the study findings will be reported and disseminated.

## 15.1	Final Reporting

Proposal - Section 15.1 is not required. Leave the section header, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section should identify the reports that are required for the project and the party responsible for preparing the reports. Reports required by the MS4 permit include:

Annual Reports (S8.B8) – describe the interim results and status of the study

Final Report (S8.B10) – report the final results of the study and the recommendations for future actions based on the findings. For the final report, provide an outline that identifies the contents of the final report (see Table 15.1 for proposed content).

Fact Sheet or other method (i.e. videos) that summarizes the key points of the study along with the study findings. These documents are typically 2-4 pages in length.

Table 15.1 Proposed Effectiveness Study Report Content

| Final Report Sections | Effectiveness Studies |
| --- | --- |
| - Cover Letter |  |
| - Executive Summary |  |
| - Introduction | See Note 1 |
| - Operational BMP Description | See Note 1 |
| - Sampling Procedures | See Note 1 |
| - Data Summaries and Analysis |  |
| - Discussion |  |
| - Conclusions |  |
| - Future Action Recommendations |  |
| - Appendices |  |

Reference the approved QAPP for these sections. Indicate any changes made to the study since the QAPP was approved.

## 15.2	Dissemination of Project Documents

Proposal – For each document, describe the proposed process for dissemination.

The purpose of this section is to describe how the project findings (QAPP, final report, fact sheets/videos) will be disseminated to the public including where the electronic documents will be stored and accessible to the public (i.e. web sites).

# 16.0	References

In almost every case, the authors have referred to studies, reports, SOP’s and the scientific literature in the preparation of this document. These references should be documented in this section using a consistent citation format (APA, MLA, etc.). Citation should be included in the body of the text where appropriate and do not include sources in this section that are not referred to in the text.  This is a reference section and not a resources section (i.e. a section where you list everything you reviewed or found through a literature search when preparing the report).

# 17.0	Appendices

The appendices should include all supporting information for the items described in the body of the QAPP. Examples of possible appendices include:

Standard Operating Procedures (SOP)

Example Data Collection Form(s)

Equipment Specification Sheets

Instrument Specification Sheets

Auditing Forms

Example Chain of Custody Form(s)

Plan Sheets, Maps, sketches, etc.

QAPP Template References

1.	Ecology, Guidelines for Preparing Quality Assurance Project Plans for Environmental Studies. 2004, Washington State Department of Ecology: Olympia, WA.

2.	Ecology, Technical Guidance Manual for Evaluationg Emerging Stormwater Treatment Technologies. 2011: Olympia.

3.	EPA, Guidance on Systematic Planning Using the Data Quality Objectives Process. 2006: Washington, D.C. p. 120.

4.	Guba, E.G., Criteria for assessing the trustworthiness of naturalistic inquiries. ECTJ, 1981. 29(2): p. 75-91.

5.	Erickson, A.J., P.T. Weiss, and J.S. Gulliver, Optimizing Stormwater Treatment Practices.

6.	United States Environmental Protection Agency, E., Guidance for Quality Assurance Project Plans. 2002, United States Environmental Protection Agency: Washington, DC.

7.	EPA, EPA Guidance Document for Quality Assurance Project Plans, O.o.E. Information, Editor. 2002, U.S. Environmental Protection Agency: Washington D.C. p. 111.

8.	Ecology, Guidance for Evaluating Emerging Stormwater Treatment Technologies - Technology Assessment Protocol - Ecology (TAPE). 2004, Washington State Department of Ecology: Olympia, WA.