Eastern Washington

Stormwater Effectiveness Studies

Detailed Study Design Proposal &

Quality Assurance Project Plan (QAPP) Template

Study Title

Study Classification: (select one)

Structural BMP 	 Operational BMP 	 Education & Outreach

Study Objective(s): (indicate all that apply)

Evaluate Effectiveness		Compare Effectiveness

Develop Modified BMP		Develop New BMP

Optional: Insert Graphic/Image/Photograph

Prepared For:

Contact Name	Art Jenkins (Proposal Only)

Lead Entity Jurisdiction	City of Spokane Valley

Department	Public Works Department

Address	11707 East Sprague Avenue, Suite 106

City, Washington, Zip Code	Spokane Valley, Washington 99206-6124

Phone Number	(509)720-5018

Prepared By:

Organization

Address

City, Washington, Zip Code

Phone Number

Date

Structural BMP QAPP Template Publication Information

This publication is available on the City of Spokane Valley’s web page at:

http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx

Primary QAPP Template Author and Contact Information

Aimee S. Navickis-Brasch, P.E., Ph.D. Candidate

NB Stormwater Engineering, LLC

PO Box 18551

Spokane, WA 99228

aimee@nbswe.com

(509)995-0557

Document QA/QC and Contact Information

# Donald Carpenter. P.E., Ph.D., LEED AP

# Principal

# Drummond Carpenter, PLLC

# 9085 Montezuma Ave.

# Kalamazoo, MI 49009

# dcarpenter@drummondcarpenter.com

# (248)763-4099

Template Instructions

Brown text located throughout this document provides the QAPP Template user (user) with instructions and guidance for developing the section. Text highlighted in yellow should be replaced with the information that is relevant to the specific study. All brown instructional text and highlights should be replaced or deleted before the Detailed Study Design Proposal (Proposal) or the Quality Assurance Project Plan (QAPP) is finalized and/or submitted to Ecology for review. It may be appropriate to enter “Not applicable” for some sections with an explanation.

The template identifies the information expected in the QAPP. When the information expected in the Proposal is different than the QAPP, the differences are described in a box with the notation shown below. For sections without these notations, the user should assume the content is expected in both documents.

Proposal – Indicates the information expected in the Proposal. However, users are encouraged to provide as much information and detail as known at the time the Proposal is developed.

The project Proposal and QAPP for all structural BMP studies should be developed following the requirements defined in the Technical Guidance Manual for Evaluating Emerging Stormwater Treatment Technologies (Publication 11-10-061). This document was published by Ecology in August 2011 and is referred to as the Ecology TAPE Guidance Document [1] in this document. The purpose of Structural BMP QAPP Template is to provide the user with a general understanding of what is expected in a section and to identify the differences between what is required for Structural BMP studies with the goal of developing a new BMP (as defined in the Ecology TAPE Guidance Document) compared to studies with the goal of evaluating (and comparing) effectiveness and/or developing a modified BMP. Differences in the study requirements are summarized in Appendix A and identified throughout this Template using the notations shown below. For sections without these notations, assume the content is required for all structural BMP studies regardless of these goals.

Effectiveness Studies Only – applies to studies that do not have the goal of developing a new or modified structural BMP

Develop Modified Treatment BMP – applies to studies with the additional goal of developing a modified treatment BMP

Prior to using the QAPP Template, the user should consult the following document for additional information: Eastern Washington Stormwater Effectiveness Studies: Introduction to the Studies and Phase 3 Quality Assurance Project Plan (QAPP) Templates for Structural, Operational, and Education & Outreach BMPs. The document is published on the City of Spokane Valley’s website: http://www.spokanevalley.org/content/6836/6914/8301/10121/default.aspx.

Disclaimer

This QAPP Template was developed specifically for the City of Spokane Valley and the Eastern Washington (EWA) jurisdictions to provide them with guidance in preparing the Proposal and QAPP for the Effectiveness Studies as defined in the 2014-2019 EWA Phase II Municipal Stormwater NPDES Permit. The guidance was developed based on the information that was available to the author(s) at the time this document was prepared. Although every effort has been made to make this document as complete and accurate as possible, the author(s) and document reviewers have neither liability nor responsibility for any loss or damage arising from information contained in this document or from informational errors or omissions.

The user of the QAPP Template is responsible for:

Verifying that the Proposal and QAPP documents are developed following all applicable requirements and reflect good research practices

Providing a level of detail throughout the Proposal and QAPP that is scaled appropriate to the complexity, cost, implications, and/or importance of the study

- Coordinating with the Lead Entity to verify study scope including the study classification and goals

- Developing an Ecology approved Proposal and QAPP document

Proposal Publication Information

Insert information about where the Proposal will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

Proposal Author and Contact Information

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

QAPP Publication Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP.

Insert information about where the QAPP will be stored and accessible to the public (see section 15.2). Include a weblink and/or contact information.

QAPP Author and Contact Information

Proposal - Not required. Leave the header, along with the following note “Will be completed for the QAPP”, as a place holder for the development of the QAPP.

Insert author and contact information here:

Name

Organization

Title

Address

City, State, Zip Code

email address

phone number(s)

# Signature Page

This page lists signatories to the document. Each party responsible for the contents of the QAPP and the project must sign and date this page before the study proceeds to the implementation phase (i.e. conduct the study).

Proposal – Only the parties responsible for the contents of the Proposal and the project must sign and date this page before the study proceeds to the QAPP development phase.

Approved by:

Date

Name, Primary Author, Organization

Date

Name, Lead Entity, Jurisdiction

Date

Name, Participating Entity, Jurisdiction

Date

Name, Partner Entity, Jurisdiction

Date

Art Jenkins, City of Spokane Valley Grant Project Manager (Proposal Only)

Date

Name, Ecology Contact with Approving Authority

Date

Name, Lab Director (add a line for each additional lab)

Date

Name, Title

Date

Name, Title

# Distribution List

Proposal – At a minimum include: the lead entity, participating entities, Ecology, and the author of the document

List each party who will receive copies of the approved QAPP as well as any subsequent revisions along with their contact information. This may include those who are responsible for the QAPP development and project implementation including project managers, QA managers, representatives of other groups/agencies involved, field staff, etc.

| Name, Title | Organization | Contact Information: Address, Telephone, E-mail |
| --- | --- | --- |

# 1.0	Table of Contents

Proposal - Include all the Proposal sections, subsection headers, figures, tables, and appendices.

The Table of Contents (TOC) provides an outline of the QAPP content and organization including section headers, subsection headers, figures, tables, and appendices. The TOC should be auto generated using a word processing program.

Signature Page	i

Distribution List	ii

1.0	Table of Contents	iii

2.0	Executive Summary	v

3.0	Introduction and Background	1

3.1	Introduction to the Structural BMP	1

3.2	Problem Description	1

3.3	Results of Prior Studies	2

3.4	Regulatory Requirements	2

4.0	Project Overview	3

4.1	Study Goal	3

4.2	Study Description and Objectives:	3

4.3	Study Location	3

4.4	Data Needed to Meet Objectives	4

4.5	Tasks Required to Conduct Study	4

4.6	Potential Constraints	4

5.0	Organization and Schedule	5

5.1	Key Project Team Members: Roles and Responsibilities	5

5.2	Project Schedule	6

5.3	Budget and Funding Sources	6

6.0	Quality Objectives	7

7.0	Experimental Design	11

7.1	Study Design Overview	11

7.2	Test-Site(s) Selection Process	11

7.3	The Structural BMP System Sizing	12

7.4	Type of Data Being Collected	12

7.5	Precipitation Monitoring	13

7.6 	Water Quality Sampling	13

7.7	Sediment Sampling	13

8.0	Sampling Procedures	14

8.1	Standard Operating Procedures	14

8.2	Containers, Preservation Methods, Holding Times	14

8.3	Equipment Decontamination	15

8.4	Sample Identification	15

8.5	Chain of Custody	15

8.6	Field Log Requirements	15

9.0	Measurement Procedures	17

9.1	Procedures for Collecting Field Measurements	17

9.2	Laboratory Procedures	17

9.3	Sample Preparation Methods	18

9.4	Special Method Requirements	18

9.5	Lab(s) Accredited for Methods	18

10.0	Quality Control	19

10.1	Field QC Required	19

10.2	Laboratory QC Required	19

10.3	Corrective Action	20

11.0	Data Management Plan Procedures	21

11.1	Data Recording & Reporting Requirements	21

11.2	Electronic Transfer Requirements	21

11.3	Laboratory Data Package Requirements	21

11.4	Procedures for Missing Data	22

11.5	Acceptance Criteria for Existing Data	22

11.6	Environmental Information Management (EIM) Data Upload Procedures	22

12.0	Audits	23

12.1	Technical System Audits	23

12.2	Proficiency Testing	23

13.0	Data Verification and Usability Assessment	24

13.1	Field Data Verification	24

13.2	Laboratory Data Verification	24

13.3	Data Usability Assessment	24

14.0	Data Analysis Methods	26

14.1	Data Analysis Methods	26

14.2	Data Presentation	26

15.0	Reporting	27

15.1	Final Reporting	27

15.2	Dissemination of Project Documents	28

16.0	References	29

17.0	Appendices	30

QAPP Template Appendix A – Overview of Differences in Study Requirements	31

QAPP Template References	34

# 2.0	Executive Summary

Proposal - Section 2.0 is not required. Leave the section, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

The executive summary is a brief (300-500 word) and non-technical summary of the project that is typically written for a more general audience and includes the “key” elements of the study. This should include:

Description of the BMP(s) that is the focus of the study

The study goals including whether the study focuses on: evaluating effectiveness only, developing a modified BMP, or developing a new BMP

The study objectives

How those objectives will be accomplished

Estimated duration of the study

The location of the test-site(s)

The anticipated study outcomes and modifications the permittee expects to make to their stormwater management program using the study findings

# 3.0	Introduction and Background

After reading this section, the reader should understand: the Structural BMP(s) that is the focus of this study, the reason(s) why the study is being conducted including results from prior studies, and the Stormwater Management Program conditions in the EWA NPDES Municipal permit the study addresses.

## 3.1	Introduction to the Structural BMP

Proposal – at a minimum provide a general description for items listed; if possible provide detailed description (as much details as known at the time of proposal development)

This section provides a detailed description of the Structural BMP(s) that is the focus of this study in sufficient detail to allow the reader to fully understand how the BMP performs. This may include:

Identify the BMP(s) name and provide a description of the BMP characteristics; include pictures or drawings.

Describe the BMP design criteria; include dimensioned design/construction drawings and any applicable BMP material specifications

Identify the desired flow control and runoff treatment (i.e. basic, dissolved metals, phosphorus, and oils) functions which the study intends to evaluate and seek Ecology approval of for General Use on future projects

Describe how the BMP functions including: how the BMP receives runoff (influent), the hydraulic residence time through the BMP, and how/where the effluent discharges (i.e. storm sewer, infiltrates into the ground, etc.)

Describe the biological, chemical, and physical treatment mechanism

Define the BMP design flow rate or range of flow rates (i.e. infiltration rate)

Describe the site installation requirements

Describe the operation and maintenance requirements

Effectiveness and Develop Modified BMP Studies – This section should be completed using information about the Ecology approved BMP as defined in an Ecology approved stormwater manual. Include a reference to the manual.

Develop Modified BMP – This section should also describe any modifications to the existing Ecology approved BMP.

## 3.2	Problem Description

This section explains the reason(s) why the proposed effectiveness study is needed (i.e. this section should answer the question: what is the problem and why does problem need to be solved) and provide a basis for the identified problem. This may include:

MS4 permit requirement to evaluate effectiveness of Structural BMPs

Limitations or challenges with the current BMP (i.e. availability of media, difficult to install, expensive operation and maintenance requirements, etc.)

Optimize the BMP design guidance

Unknown or presumed information about the BMP effectiveness

Provide a basis for the identified problem (i.e. justification that this is really a problem). This may include:

History of relevant problems with the BMP and/or test-site

A literature search from related studies

Empirical observations made by the lead or participating entity and/or information collected from interviewing experts which may include individuals who work in the field.

A description the conditions and how these conditions may impact the practice

## 3.3	Results of Prior Studies

Proposal - Section 3.3 not required. Leave the section header, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

- This section describes findings from previous studies that support the need for the study and/or the potential success of the study. This may include:

A summary of a literature search of studies previously conducted or in progress (including relevant results) regarding the specific Structural BMP(s) that is the focus of this study

Provide references for any reports that are sources of information or data provided

## 3.4	Regulatory Requirements

This section identifies the specific Stormwater Management Program conditions or other conditions in the EWA NPDES Phase II Municipal Stormwater permit that the study will address. Include the relevant permit section(s) including S5.5 Post-Construction Stormwater Management for New Development and Redevelopment.

# 4.0	Project Overview

The purpose of this section is to provide an overview of the entire study. If the reader only read this section, they should generally understand what the study intends to accomplish as well as how it will be accomplished (save the detailed project description details for the subsequent sections).

## 4.1	Study Goal

Define all the study goal(s) (i.e. the reason(s) the study is being conducted). This should include:

Whether the study intends to compare the effectiveness of more than one BMP and/or evaluate the effectiveness of one BMP

Describe potential decisions that may be made as a result of this study. For example, describe modification(s) that may be made to a stormwater management program or how the study findings will be used to support implementation of future permit conditions, etc.

If applicable, indicate how the study could advance the regional understanding of Structural BMP(s)

## 4.2	Study Description and Objectives:

The section briefly describes how the study goal(s) will be accomplished (the detailed description will be provided in Section 7.0). This should include:

A short description of the proposed study (a detailed description will be provided in Section 7.0)

If the study has multiple phases, specify the phase(s) that is the focus of this study

A list of all the study objectives (note: an objective is a measurable statement that includes an action verb that defines how the project goal will be accomplished)

## 4.3	Study Location

Proposal – At the proposal phase the test-site may not be selected.  It is only necessary to describe the general characteristics of the proposed test-site and indicate the number of potential sites.

Identify and provide an overview of the test-site location where the study will be conducted (the process and justification for selecting the site(s) will be described in Section 7.0). This may include:

Identify the test-site(s) locations, where the study will be conducted including the number of sites if applicable

Briefly describe the various site characteristics (i.e. major land uses, average daily traffic, climatic conditions, soil conditions, etc.)

If the study includes multiple test-sites; briefly, address how the sites compare (more specific details regarding how sites should be compared are provided in Section 7.0)

Use maps, photos, and/or drawings to identify the location and boundaries of the test-site as well as any relevant stormwater features

## 4.4	Data Needed to Meet Objectives

This section describes the types of data and any other information that will be collected during the study, how the data will be collected, and the source of data. Indicate how the data will be used to support the project objectives.

Specify whether the study anticipates the use of computer modeling to achieve the study goals. If so, provide a brief description of the model being proposed, how the model will be used, and what data will be used to calibrate the model. (Section 14.0 will be used to provide the details of the modeling being proposed and its value).

## 4.5	Tasks Required to Conduct Study

Proposal – It is only necessary to provide the relevant information for the primary tasks.

This section defines the tasks and subtasks needed to complete the study (similar to a condensed scope of work). This should include a general description of the work associated with each task including the objective that the task achieves and the anticipated deliverables. Recommend using a table to keep section brief.

## 4.6	Potential Constraints

Proposal – Provide a description based on the information known about the study.

This section describes conditions that may impact the project schedule, budget, or scope and the steps that will be taken to reduce the impact of these conditions. Examples of constraints include climatic conditions, vandalism, availability of staff, equipment malfunction, study funding sources, limited access to the test-site, etc.

# 5.0	Organization and Schedule

The purpose of this section is to describe who is responsible for completing the tasks, when the tasks will be completed, and how the study will be funded.

## 5.1	Key Project Team Members: Roles and Responsibilities

Proposal – At a minimum include the Lead Entity, Participating Entities, Partner Entities, and the Ecology Reviewer.

Include key members of the project team, decision-makers, and/or stakeholders (i.e. lead and participating entities, project manager, test site owner/manager, analytical laboratory contacts, field personnel, third-party reviewer(s), etc.) and describe who is going to do what for the project.

| Key Team Members | Role | Responsibility |
| --- | --- | --- |
| Name Organization Phone Number Email | Lead Entity | Define |
| Name Organization Phone Number Email | Participating Entity | Define |
| Name Organization Phone Number Email | Partner Entity | Define |
| Name Organization Phone Number Email | Ecology Reviewer | Define |
| Name Organization Phone Number Email | Proposal Author | Define |
| Name Organization Phone Number Email | QAPP Author | Define |
| Name Organization Phone Number Email | Key Team Member Project Role | Define |

## 5.2	Project Schedule

Proposal - Include the task duration, permit deadlines, and estimated time to complete the study.

This section defines the schedule for the proposed study. Organize the schedule into a table format that includes the same tasks and sub-tasks as listed in section 4.5, the expected start-end dates, deliverables, and deadlines for deliverables.

## 5.3	Budget and Funding Sources

Proposal – Provide an estimated budget for the study broken down by the primary tasks (in Section 4.5). Identify potential funding sources if known or indicate funding needs and any plans for obtaining study funds.

This section defines the project budget for the implementation phase of the study and identifies the study funding sources. Organize the budget into a table and separate the budget by study tasks and subtasks. Include items such as labor for sample/data collection, lab analyses fees, equipment purchase and assembly, test-site construction, any specialized contracting needed. Describe how the study will be funded and/or indicate if additional funding is needed to complete the study.

# 6.0	Quality Objectives

Proposal - Section 6.0 is not required for Proposal however, the section header should be left as a placeholder along with the following note “This section will be completed for the QAPP.”

This section of the QAPP provides a roadmap of the QA/QC plan that will be employed throughout the experimental design and during the project. The information contained in this section is intended to provide the user with an overview of section contents and to address conditions specific to the EWA Effectiveness Studies for Structural BMPs. Consult the Ecology TAPE Guidance Document [1] for detailed guidance on developing this section (see Preparing a QAPP, Quality Objectives).

The goal of a QAPP is to ensure that the data collected during the study is scientifically and legally defensible [1]. The QAPP documents how quality assurance (QA) and quality control (QC) will be applied to a research project to assure that the results obtained are of the type and quality needed and expected. The QA/QC plan is embedded throughout the QAPP and emphasizes how the data quality indicators (DQIs) and respective measurement performance criteria (MPCs) are addressed during a project. DQIs are qualitative and quantitative measures that characterize the aspects of quality data [2]. DQIs are goals for data quality, specifically defined for each study, with the intent of minimizing error and improving the accuracy of the data. DQIs guide the development of the experimental design as well as the process of creating and analyzing data [3]. The DQIs are as follows: Precision, Bias, Representativeness, Completeness, Comparability, and Sensitivity [4]. Once established, the DQIs provide the basis for the MPCs which are the acceptance criteria for the DQIs that specifies how good the data must be to meet the project objectives. Table 6.1 provides a summary of the DQIs along with potential approaches for addressing the DQIs and writing MPCs with an emphasis on Structural BMP studies. Studies that include analytical testing should consult the Quality Objectives section in the Ecology TAPE Guidance Document for additional guidance [1].

This section should include a brief written description that addresses how QA/QC is addressed throughout the QAPP. This may include:

Identify and describe the various types of data that will be created during this study and the intended purpose of each type of data (i.e. how the data will be used to meet the project objectives)

For each type of data, briefly describe the process that will be used to measure the data including any equipment or instruments that will be used

For each type of data, describe how the applicable DQIs are addressed in the experimental design as well as during the process of collecting and analyzing data

For each applicable DQI, specify the MPCs that will be used to determine if the data is usable for meeting for project objectives

Indicate the QC procedures that will be followed to minimize error and reference the applicable section(s) that define the QC procedures (see Section 10.0 Quality Control)

Indicate the audits that will be performed to verify conformance to the QAPP and reference applicable sections that define the audit procedures (see Section 12.0 Audits)

Describe the process that the study will employ to verify the quality of the data and assess the usability of each type of data (see 12.0 Data Verification and Usability Assessment)

Table 6.1 Summary of the Data Quality Indicators (DQIs) and Measurement Performance Criteria (MPC) for Structural BMP Studies

| Data Quality Indicator (DQI) | Potential Approaches for Addressing DQI in Studies | Potential Approaches for Writing Measurement Performance Criteria (MPCs) |
| --- | --- | --- |
| Bias – A systematic error that results in sample values that are consistently distorted in one particular direction from the “true” or known value [2, 5, 6]. Bias can result from improper data collection, poorly calibrated analytical or sampling equipment, or limitations or errors in analytical methods and techniques [1]. | - Calibrate instruments using reference materials or buffer solutions - Follow manufacturers’ recommendations for equipment and/or instrument maintenance - Define and consistently follow SOPs for collecting samples and measuring data - For studies with analytical testing: analyze spiked matrix samples | Bias is quantified by comparing the measured value to the known value. For example: - For analytical testing: use bias calculation defined in TAPE to determine whether acceptable criteria are met - Define minimum acceptable limits for calibration checks |
| Precision – A measure of agreement among repeated measurements of the same property taken under identical or substantially similar conditions [2, 5]. Data is considered precise when the measured values are consistently the same and imprecise when the measured values are consistently different [5]. Random error is a common cause of imprecise data and is always present because of normal variability in the many factors that affect measurement results. For example variability in sampling or data collection procedures and/or variations of the actual concentrations in the media being sampled [1]. | - Collection procedures are appropriate for the type of data and samples collected - SOPs are defined and consistently followed for collecting samples and measuring data - Use the same instrument or measurement procedure to make repeated measurements on the same sample (duplicate field or lab samples) - For studies with analytical testing: two different labs conduct the same test on a sample that has been split (split samples) | Precision is quantified by repetition: repeating the analysis, measurement, procedure, etc. with the same sample or samples and calculating the range or standard deviation of the values. Precision may also be expressed as a percentage of the mean of the measurements, such as relative range or relative standard deviation (coefficient of variation) [6]. For example: - Define in relation to relative percent difference (RPD) between two measured values and the acceptable percent recovery range |
| Representativeness – A qualitative term that expresses the degree to which the data accurately and precisely represents the conditions being evaluated [6]. Common variables considered when determining the degree of representativeness include the selected sampling locations, sampling frequency and duration, and sampling methods [1]. | - Select sampling and data collection events that represent a range of conditions expected at the site with respect to rainfall volume and intensity or dry periods. Reference the Ecology TAPE Guidance Document to define DQIs related to collecting samples that represent the range of water quality conditions expected during storm flow conditions: study duration, storm event guidelines (Table 5), minimum sample size, sample collection requirements (Table 6 & 7), etc. - Proper installation of equipment | Evaluate whether measurements are made and physical samples collected in a manner that the resulting data appropriately reflects the condition being measured or studied. For example: - TAPE requirements, for study duration, storm event guidelines, minimum sample size, sample collection requirements, etc., are followed - Install equipment per manufacturer |
| Data Quality Indicator (DQI) | Approaches for Addressing DQI in Studies | Approaches for Writing Measurement Performance Criteria (MPCs) |
| Completeness - The amount of valid data needed to be obtained during the study to meet the project objectives [4]. | - Collect a minimum of 12 samples to evaluate the BMP effectiveness; additional samples maybe required for new/modified BMP studies - Define procedures for handling missing data - Use appropriate coding for missing data - Report missing data with the results - Results should include consideration for how missing data could limit the comparability of the data set - Conduct routine equipment maintenance - Implement corrective action plans immediately | Compare the number of valid measurements completed (samples collected or samples analyzed) with those established by the project’s MPCs [6]. For example: - The number of valid samples collected is equal to or greater than the acceptable sample size defined in by the DQI - Define maximum data gaps (i.e. missing or inaccurate data that cannot be corrected using available calibration data) |
| Comparability - A qualitative term that expresses the measure of confidence that one dataset can be compared to another and can be combined or contrasted for the decision(s) to be made. Data are comparable if sample collection techniques, measurement procedures, analytical methods, and reporting are equivalent for samples within a sample set, and meet acceptance criteria between sample sets. For studies with the goal of comparing the effectiveness of practices, this DQI will need to be addressed specifically with respect to this goal. | - Define the process and provide justification for selecting the test-site - Define the process and provide justification for selecting the sample size for every type of data collected - Define and justify the process applied to compare datasets between different studies - Use standard and consistent sample and data collection procedures - Use standard testing methods (analytical testing) | There is no quantitative MPC for comparability; use qualitative measures instead [7] such as compare sample collection and handling methods, sample preparation and analytical procedures, holding times, stability issues, and QA protocols [6]. |
| Sensitivity - denotes the rate at which the analytical response (e.g., absorbance, volume, meter reading) varies with the concentration of the parameter being determined. In a specialized sense, it has the same meaning as the detection limit [1]. The capability of a method or instrument to discriminate between measurement responses representing different levels of the - variable of interest. | - Determine the minimum concentration or attribute that can be measured by a method (method detection limit), by an instrument (instrument detection limit), or by a laboratory (quantitation limit) - Select testing methods that have detection limits well above the reference level of the variable of interest [4, 6]. - Select instruments capable of accurately measuring the different levels of the variable of interest expected during the study | - Specify the minimum detection limit for the concentration or attribute being measured - Define how data measured below the detection limit will be handled - Verify the detection limit is equal or greater than that specified by the DQI |

# 7.0	Experimental Design

The purpose of this section is to describe the experimental design that will be used to evaluate (and/or compare) the BMP effectiveness. This section also provides the basis for why the experimental design was selected (which may include a literature search). The information contained in this section is intended to provide the user with an overview of the section contents and address conditions specific to the EWA Effectiveness Studies for Structural BMPs. Consult the Ecology TAPE Guidance Document [1] for detailed guidance on developing this section (see Preparing a QAPP, Experimental Design).

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 7.1	Study Design Overview

Proposal – Provide a summary of the conceptual study design.

This section provides an overview of the experimental design (level of detail expected is similar to an executive summary). This section introduces the reader to the study design and the primary elements of the study. This should address the primary experimental design elements including (if applicable):

Monitoring site

BMP treatment and flow system sizing

Precipitation monitoring

Flow monitoring

Water quality sampling

Sediment sampling

## 7.2	Test-Site(s) Selection Process

Proposal – Describe the proposed selection process and criteria. If the sites have been selected, provide information about the actual process and criteria.

This section provides a detailed description of the test-site(s) along with the justification for selecting the sites. This should include:

- Identify the site location(s)

- Provide a detailed description of the process and criteria for selecting the test-site(s) including the assessment for determining the suitability of the site for a monitoring

- Include maps, photos, and/or drawings (refer to section 4.3) as well examples of the tools/methods used for selection

- Define the variables that will influence selection and summarize the variables in tables. Variables will vary depending on the specific study goals. Examples include geographical area, land use classification, average daily traffic, accessibility to sites, soil conditions, influent pollutant concentrations, receiving waters, etc.

- Provide a justification for selecting the sites

Access and other field crew safety considerations are common criteria when selecting a test site or sites

## 7.3	The Structural BMP System Sizing

Proposal – Provide a summary of the conceptual BMP sizing

This section describes how the BMP was sized for the selected monitoring site. Reference the Ecology TAPE Guidance Document [1], the Experimental Design section, for guidance on developing this section.

Effectiveness and Develop Modified BMP Studies – This section should be completed using the BMP design criteria defined in an Ecology approved stormwater manual. Include a reference to the manual.

Develop Modified BMP – Describe any modifications to the existing Ecology approved BMP design criteria

## 7.4	Type of Data Being Collected

This section identifies the various types of data that will be collected and defines the intended purpose for each type of data. Recommend using tables to keep the section brief. Suggestions for this section include:

- For each data type identify the location for its collection, the anticipated frequency of its collection and the number of samples expected to be collected. Reference Table 8 in the TAPE Guidance Document [1] for a list of the required water quality parameters based on the desired runoff treatment (i.e. basic, dissolved metals, phosphorus, and oils)

- Include a schematic of the site(s) that identifies the limits of the contributing watershed including locations where each type of sample and/or data will be collected (consider adding map that shows the location for any relevant equipment)

- Provide justification for the selecting the sample size for every type of data, specifically address that the anticipated number of samples for each type of data is complete or expected to satisfy the project objectives

Effectiveness and Develop Modified BMP Studies – This section should be completed following the Ecology approved BMP design criteria. Include a reference to the manual.

Develop Modified BMP – Describe any modifications to the existing Ecology approved BMP design criteria.

## 7.5	Precipitation Monitoring

Proposal – Provide a summary of the conceptual precipitation monitoring system

This section describes the precipitation monitoring system including the location and equipment. Reference the Ecology TAPE Guidance Document, the Experimental Design Section, for guidance on developing this section.

## 7.6 	Water Quality Sampling

Proposal – Provide a summary of the conceptual water quality sampling system

This section describes the monitoring locations and equipment, sampling methodology, monitoring parameters, and the monitoring duration for water sampling. Reference the Ecology TAPE Guidance Document, the Experimental Design Section, for guidance on developing this section.

## 7.7	Sediment Sampling

Proposal – Provide a summary of the conceptual sediment sampling system

This section describes the monitoring locations and equipment, sampling methodology, and the monitoring duration for sediment sampling. Reference the Ecology TAPE Guidance Document, the Experimental Design Section, for guidance on developing this section.

# 8.0	Sampling Procedures

Proposal - Section 8.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section defines the field sampling procedures for collecting each of the various types of data. Defining these procedures and following them consistently will minimize errors and support the quality and representativeness of the collected samples. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to the EWA Effectiveness Studies. The Ecology TAPE Guidance Document [1] and QAPP Guidance Document [4] should be consulted for specific details about developing this section.

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 8.1	Standard Operating Procedures

This section includes the standard operating procedures (SOPs) (or reference published procedures or standard methods) that will be used in the field during the study to collect samples. SOPs developed for the study should define how to conduct an activity in sufficient detail such that the activity could be replicated by an individual unfamiliar with the project (i.e. a third party). SOPs should include the frequency and location(s) of the activity. SOPs Structural BMP studies may include:

Precipitation Monitoring

Flow Monitoring

Water Quality Sampling

Sediment Sampling

Inspection of the test-site and installed equipment for damage or vandalism

## 8.2	Containers, Preservation Methods, Holding Times

This section only applies to studies that include analytical testing for water or sediment samples.

Provide a table that lists the required containers, sample size, preservation, and holding times for each parameter. Requirements for these items should be coordinated with the laboratory that will be conducting the analytical testing.

## 8.3	Equipment Decontamination

This section only applies to studies that include analytical testing for water or sediment samples.

This section describes how the sampling equipment will be decontaminated between sampling events and how frequently consumable items will be replaced (unless defined in an SOP). This section should also describe procedures for disposing of any waste collected during the study.

## 8.4	Sample Identification

This section defines the protocol for labeling (identifying) samples and data collected in the field during the study. This may include:

Identification numbers

Location, date & time

Sampler initials

Parameters, etc.

## 8.5	Chain of Custody

This section only applies to studies that include analytical testing for water or sediment samples.

Provide chain of custody procedures if the collected samples will leave the possession of the sample collector prior to measuring the sample (i.e. transferring possession of the sample to a lab for analytical testing).  Include copies of the chain of custody form in the appendix.

## 8.6	Field Log Requirements

This section should define the field information that will be observed and logged during the data collection phase of the study. Developing a data collection template that addresses the data to be collected for each type of data where applicable will decrease the potential for errors or omitted data during field collection. Include a copy of any data collection templates in the appendix. Depending on applicability, items that may be on the template may include:

Date and time

Field staff names

Relevant climate conditions (i.e. general conditions like raining, dry, overcast, sunny, air temperature and wind speed if known otherwise a qualitative statement regarding wind, etc.)

Number of samples collected

Sample description and label information

Field measurements taken

Field QC to verify sample identification

Sampling equipment condition

Instrument calibration procedures

Weight of sediment accumulation obtained by using a calibrated scale

Space for adding comments about activities or issues that may influence the quality of the data

# 9.0	Measurement Procedures

Proposal - Section 9.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section of the QAPP focuses on identifying the methods required to measure the data collected during the study including the equipment and instruments. This may include laboratory procedures (i.e. water and sediment analytical testing) and field procedures (i.e. measuring sediment accumulation depths or in-situ water quality parameters). Choosing recognized standard testing methods or defining SOPs and following them consistently will minimize errors. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to the EWA Effectiveness Studies. The Ecology QAPP Guidance Document [4] and TAPE Guidance Document [1] should be consulted for specific details when developing this section.

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 9.1	Procedures for Collecting Field Measurements

This section describes the procedures that will be used to measure samples in the field during the study. This will include standard operating procedures (SOPs), referencing published procedures, and/or standard methods. The procedure(s) should include a definition of the parameter that will be measured and the frequency and number of measurements that will be taken. Define the quality control procedures that will be used to check the accuracy of the measurement along with the frequency of the checks (or reference the procedure in Section 10.0 Quality Control). If equipment or instruments are used in the field to measure data, include the manufacturer and model. Example of data that maybe measured in the field for Structural BMP studies include:

Infiltration or saturated hydraulic conductivity

## 9.2	Laboratory Procedures

This section only applies to studies that include analytical testing for water or sediment samples.

This section defines the measurement procedures for all analytical testing. This section should contain information about the items noted below. Using table can help keep the section brief. Requirements for these items should be coordinated with the laboratory that will be conducting the analytical testing.  This may include:

Analyte

Matrix

Number of samples

Standard testing method

Expected Range of results

Detection limits

## 9.3	Sample Preparation Methods

This section only applies to studies that include analytical testing for water or sediment samples.

If the sample requires some form of preparation and/or extraction, this section should describe the respective techniques.

## 9.4	Special Method Requirements

This section only applies to studies that include analytical testing for water or sediment samples.

Identify any special requirements regarding testing methods in this section. This may include analysis of very low or very high concentrations of analytes, the analysis of analyte with high levels of interference, and the use of non-standard methods.

## 9.5	Lab(s) Accredited for Methods

This section only applies to studies that include analytical testing for water or sediment samples.

Laboratories that conduct analytical testing must be accredited by Ecology for the specific sample matrix and testing method. A list of accredited labs can be found at the following web link: http://www.ecy.wa.gov/programs/eap/labs/index.html. The section should identify the labs along with the sample matrix, testing method, and analyte.

# 10.0	Quality Control

Proposal - Section 10.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes the QC procedures for lab and field activities that will be employed to minimize errors. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to the EWA Effectiveness Studies. This section should be developed following the QAPP Guidance Document [4] and the TAPE Guidance Document (see section titled Preparing a QAPP, Quality Control) [1].

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 10.1	Field QC Required

This section defines the QC procedures that will be implemented for field activities including the schedule and frequency. Recommend using tables to keep the section brief. The QC samples all will have MPCs associated with them, which will need to be met to obtain data that is usable. Examples of information that maybe included for Structural BMP studies include:

Develop and consistently follow QC procedures for SOP for sample collection (see section 8.0, Sampling Procedures)

Develop and consistently follow sample measurement procedures, (see section 9.0, Measurement Procedures)

Develop and consistently follow instrument and equipment calibration checks

Create an equipment maintenance and instrumentation calibration schedule that identifies equipment, procedures, and frequency

Develop and consistently follow record keeping procedures (see section 11.0, Data Management)

Provide proper training to the field staff on all procedures

## 10.2	Laboratory QC Required

This section only applies to studies that include analytical testing for water or sediment samples.

This section defines the QC measures that the lab will employ during the study. Recommend using tables to keep the section brief.  The QC samples all will have MPCs associated with them, which will need to be met to obtain data that is fully usable. The types of information that maybe included in this section are as follows:

Blanks

Duplicates

Standard Reference Materials (SRM)

Matrix Spikes

Laboratory Control Samples (LCS)

“Blind” SRMs submitted to the laboratory

Surrogates

## 10.3	Corrective Action

This section defines the corrective action plan and procedures if the QC results indicate problems with data during the course of the project. Include in your project plan any additional procedures to be followed to correct or compensate for QC problems if they occur.

# 11.0	Data Management Plan Procedures

Proposal - Section 11.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section defines the data management plans. It specifically describes how the data and other important project documents will be managed, stored, and archived during the study. These plans are developed to reduce the potential for errors during the data collection and analysis phases of the project. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to the EWA Effectiveness Studies. This section should be developed following the QAPP Guidance Document [4] and the TAPE Guidance Document (see section titled Preparing a QAPP, Audits and Reports) [1].

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 11.1	Data Recording & Reporting Requirements

This section describes the procedures for recording data in the field and compiling the data collected (transferring the data to an electronic format). This may include:

Developing a data collection template (i.e. standard form) that specifies each type of data to be collected (include a copy of any data collection templates in the appendix). Items may include: date and time, data collectors name(s), sample identification, specific instrument measures (i.e. questions), and a space for adding comments about issues that may influence the quality of the data

Identify potential sources of error that may occur during data recording and reporting and provide procedures for detecting and correcting these errors.

Indicate the software programs or databases that will be used to store the data.

Specify the duration and responsible party for archiving the data.

## 11.2	Electronic Transfer Requirements

This section only applies to studies that will transfer data electronically.

This section describes the project protocol for transferring data electronically during the data collection phase of the study. This may include transferring field and/or laboratory data to the user’s database.

## 11.3	Laboratory Data Package Requirements

This section only applies to studies that include analytical testing for water or sediment samples.

This section defines the lab data package requirements which typically includes: a detailed case narrative that discusses potential problems with the analyses, corrective actions to be taken, changes to the referenced analytical methods, QC results, a list that defines each qualifier, etc. The data package refers to records produced at the laboratory during analytical testing [8]. If analytical testing will be conducted at a laboratory, specify the requirements for the data package in this section. Note: the laboratory has a standard deliverable data package that it provides as part of the analytical testing. The user should review the standard data package during the development of the QAPP to determine if the QC data is relevant to the study and coordinate any project specific revisions or requirement with the laboratory.

## 11.4	Procedures for Missing Data

This section defines the project procedures for addressing missing data. This may include:

- Define procedures for handling missing data

- Use appropriate coding for missing data

- Report missing data with the results

## 11.5	Acceptance Criteria for Existing Data

This section only applies to projects that intend to use existing data (i.e. data not collected during this study).

This section defines the acceptance criteria that will be used to determine if a dataset can be compared to another and can be combined or contrasted for the decisions to be made during this study. List acceptance criteria for this data in terms of the applicable DQIs, particularly Comparability. Include references to MPCs defined in Section 6.

## 11.6	Environmental Information Management (EIM) Data Upload Procedures

This section describes how and when project data will be uploaded to EIM. Per section S8.B-9 of the MS4 permit, certain types of data collected for the effectiveness study should be entered into Ecology’s EIM system before the end of the water year in which it is collected or within six (6) months of collecting the sample, whichever is later.

# 12.0	Audits

Proposal - Section 12.0 is not required. Leave the section and any subsection headers, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section describes the types of audits that will be conducted, the audit process and procedures, number of audits, frequency, and who is responsible for conducting the audits. The QAPP Guidance Document [4] includes two types of audits: Technical System Audit and Proficiency Testing. Both types of audits are required and should be conducted by a third party. Ideally, audits are conducted soon after work has commenced, so that corrective actions can be implemented early in the project. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to EWA Effectiveness Studies. This section should be developed following the QAPP Guidance Document [4] and TAPE Guidance Documents [1].

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

Effectiveness Studies – Audits are recommended and maybe conducted by the Project Manager.

Develop Modified BMP – Audits are required and maybe conducted by the Project Manager.

## 12.1	Technical System Audits

This section identifies the technical system audits that will be conducted during the study including the procedures for conducting the audit and identifying the party responsible for conducting each audit. Technical System Audits are qualitative audits performed to verify that the study is conducted in conformance to the QA Project Plan. This may include:

Define the procedures for conducting each audit

Verify the field staff are following the SOPs for sample collection

Verify equipment and instruments are being maintained and/or calibrated per the manufacturers requirements

Verify the data management procedures are followed including field data recording

## 12.2	Proficiency Testing

This section only applies to studies that include analytical testing for water or sediment samples

This section defines the proficiency testing audits that will be conducted during the study. Proficiency testing is a quantitative determination of an analyte in a blind standard to evaluate the proficiency of the analyst or laboratory. See the QAPP Guidance Document for guidance in developing this section.

# 13.0	Data Verification and Usability Assessment

Proposal – Identify the data that will be verified

The section defines the process that the project will employ to evaluate the quality of the data and the usability of the data for meeting the project objectives. More specifically, to determine whether the MPCs were met for the applicable DQIs. The information contained in this section is intended to provide the user with an overview of the section requirements and address conditions specific to the EWA Effectiveness Studies. Consult the Ecology QAPP Guidance Document [4] and TAPE Guidance Document [1] details on developing this section.

This section should also describe how the applicable DQIs are addressed. Include references to MPCs defined in Section 6.

## 13.1	Field Data Verification

This section describes the process that will be employed to evaluate the quality of the data created in the field and identify responsible party for verifying the data. Ideally, data verification is performed by a person other than the one generating the data.

The field data verification process may include:

Reviewing all the data records to ensure they are consistent, correct and complete, with no errors or omissions

Review data records to verify the entries are consistent, correct, and complete

Review the results from the QC section

Review the results from the Audit section

Describe how data below the lower reporting limit or detection limit will be handled

Describe how the sampling system design and data will be evaluated to determine if the design has been adequate

## 13.2	Laboratory Data Verification

This section only applies to studies that include analytical testing for water or sediment samples.

This section describes the methods that will be employed to verify the laboratory data and identify responsible party for verifying the data. Ideally, data verification is performed by a person other than the one generating the data.

## 13.3	Data Usability Assessment

This section describes the procedures that will be used to establish the usability of the data for meeting the project objectives. This typically includes assessing whether the MPCs for each DQI have been met. Generally, if the MPCs have been met, then data should be of sufficient quality to be usable for meeting project objectives. If the MPCs have not been met, the user will need to decide if the data is still usable (and provide justification) or reject the data.

# 14.0	Data Analysis Methods

Proposal – Define what data will be analyzed and the types of analysis will be conducted analyzing the data (i.e. normality testing, hypothesis testing, removal efficiency, etc.)

This section defines the process and methods the project will use to analyze the data and address the study goals outlined in Section 4.0 as well as describe how the data will be presented in the final report.

## 14.1	Data Analysis Methods

This section describes the process and methods that will be employed to analyze the data. Suggestions for this section include:

A summary of the process that will be used to analyze the data

How the effectiveness of each BMP will be evaluated and/or compared

For each type of data, describe any testing that will be conducted to determine if the data is normally distributed (if applicable)

A summary of hypothesis testing process and methods that will be used to analyze the data including the null and alternative hypothesis that will be evaluated

A summary of any statistical calculations that will be used to analyze the data, if applicable include the confidence interval, p-value, and/or level of statistical power

Determine the average pollutant removal efficiency

Provide verification that: the analysis method is appropriate for the dataset, there is a sufficient number of samples for the method to be accurate, and that what statistical level of confidence will likely be achieved in the results

Define the process and methods for evaluating the BMP for meeting the Ecology performance goals for treatment: basic, dissolved metals, phosphorus, and oils. Reference the TAPE Guidance Document [1] for additional details.

Effectiveness Studies – It is not necessary to evaluate the BMP for meeting the Ecology treatment performance goals. Instead report the average removal efficiency from 12 storm events at the 95% confidence interval.

## 14.2	Data Presentation

This section describes how the data will be presented (i.e. tables, charts, and/or graphs) in the final reports to illustrate trends, relationships, and anomalies.

# 15.0	Reporting

This section describes how the study findings will be reported and disseminated.

## 15.1	Final Reporting

Proposal - Section 15.1 is not required. Leave the section header, along with the following note “This section will be completed for the QAPP”, as a place holder for the development of the QAPP.

This section should identify the reports that are required for the project and the party responsible for preparing the reports. Reports required by the MS4 permit include:

Annual Reports (S8.B8) – describe the interim results and status of the study

Final Report (S8.B10) – report the final results of the study and the recommendations for future actions based on the findings. For the QAPP, provide an outline that identifies the proposed final report contents (see Table 15.1 for an example). The final report should be developed following the requirements specified in the Ecology TAPE Guidance Document section ‘Preparing a Technical Evaluation Report (TER)’ [1].

Fact Sheet or other method (i.e. videos) that summarizes the key points of the study along with the study findings. These documents are typically 2 to 4 pages in length.

Table 15.1 Proposed Effectiveness Study Report Content

| Final Report Sections | Effectiveness Studies | Develop Modified BMP | Develop New BMP2 |
| --- | --- | --- | --- |
| - Cover Letter |  |  |  |
| - Executive Summary |  |  |  |
| - Introduction | See Note 1 | See Note 1 |  |
| - Technology Description | See Note 1 | See Note 1 |  |
| - Sampling Procedures | See Note 1 | See Note 1 |  |
| - Data Summaries and Analysis |  |  |  |
| - Operation and Maintenance (O&M) Information |  | See Note 2 |  |
| - Discussion |  |  |  |
| - Conclusions |  |  |  |
| - Future Action Recommendations |  |  |  |
| - Appendices |  |  |  |
| - Third-Party Review |  | See Note 3 |  |

Reference the approved QAPP for these sections. Indicate any changes made to the study since the QAPP was approved.

Provide a summary of the original BMPs O&M information as defined in the applicable stormwater manual (and reference the manual) and describe any differences in the O&M information for the modified BMP.

Jurisdiction must convene a Board of External Reviewers (BER): three to five individuals (two of whom should be from Ecology) with technical skills necessary to provide a peer review of the TER.

## 15.2	Dissemination of Project Documents

Proposal – For each document, describe the proposed process for dissemination

The purpose of this section is to describe how the project findings (QAPP, final report, fact sheets/videos) will be disseminated to the public including where the electronic documents will be stored and accessible to the public (i.e. web sites).

# 16.0	References

In almost every case, the authors have referred to studies, reports, SOP’s and the scientific literature in the preparation of this document. These references should be documented in this section using a consistent citation format (APA, MLA, etc.). Citation should be included in the body of the text where appropriate and do not include sources in this section that are not referred to in the text.  This is a reference section and not a resources section (i.e. a section where you list everything you reviewed or found through a literature search when preparing the report).

# 17.0	Appendices

The appendices should include all supporting information for the items described in the body of the QAPP. Examples of possible appendices include:

- Standard Operating Procedures (SOP)

- Example Data Collection Form(s)

- Equipment Specification Sheets

- Instrument Specification Sheets

- Auditing Forms

- Example Chain of Custody Form(s)

- Plan Sheets, Maps, sketches, etc.

# QAPP Template Appendix A – Overview of Differences in Study Requirements

| Study Elements | Evaluate Practice Effectiveness | Develop Modified BMP | Develop New BMP |
| --- | --- | --- | --- |
| TAPE Application | No application required | No application required | Application required - Jurisdictions are exempt from TAPE fees |
| Define BMP Materials1 | - Verify BMP material properties and quantities are consistent with the BMP design guidance. - Determine BMP material properties using manufacturer provided specifications or through material testing - For BMPs that contain compost, define material source. - For BMPs that contain topsoil, define material source. | Same as Effectiveness plus: - Define BMP design criteria material modifications | Same as Effectiveness plus: - Define BMP material properties and quantities proposed for new BMP design criteria |
| Study Duration | 1.5 maintenance cycles or 2 wet seasons | Same as Effectiveness Study | Same as Effectiveness Study |
| Water Quality Testing1 | Test influent & effluent for the pollutants concentrations the BMP is approved to provide runoff treatment for. | Test influent & effluent for the following: - Pollutants BMP is approved to provide runoff treatment for plus the additional required parameters2 - Test for the required screening parameters 3 times during the study2 | Same as Modified BMP plus: - Evaluate the treatment performance at the peak and average flow rate using field monitoring information only |
| Sample Size | Collect samples from a minimum of 12 natural rainfall events (maximum of 35) that meet the qualifying conditions3. | Collect samples from a minimum of 12 and maximum of 35 natural rainfall events that meet the qualifying conditions3. | Same as Modified BMP plus: - Collect samples from 50% to 125% of the design flow rate using field monitoring information only |
| Design Flow Rate | - Define Design Flow Rate specified in the BMP design criteria - Measure the influent and effluent flow rate as defined in the TAPE requirements | Same as Effectiveness Study | - Define design flow rate for proposed BMP design criteria - Measure initial flow rate using standard methods (i.e. Modified ASTM D2434) - Measure the influent and effluent flow rate as defined in the TAPE requirements |
| Audits | - Technical system audits and proficiency audits are recommended - Audits maybe conducted by the Project Manager | - Technical system audits and proficiency audits are required - Audits maybe conducted by the Project Manager | Same as Modified BMP except: - Audits shall be conducted by a 3rd party |

| Study Elements | Evaluate Practice Effectiveness | Develop Modified BMP | Develop New BMP |
| --- | --- | --- | --- |
| Data Analysis | - Evaluate if difference between influent and effluent pollutant concentrations is statically significant and indicate the confidence interval. - Determine average pollutant removal efficiency. - Bootstrap Method is recommended to determine efficiency and associated confidence interval. | - Hypothesis testing: statistically significant difference between influent and effluent pollutant concentrations to a 95% confidence interval and 80% power - Evaluate BMP using Ecology treatment performance goal4: 95% confidence interval for removal of pollutants the BMP is approved and/or proposed to provide runoff treatment for. - Use Bootstrap Method to determine removal efficiency at 95% confidence interval. | Same as Modified BMPs |
| Final Report | - Final report should contains elements defined in S8.B10 of the NPDES permit - Use TAPE TER requirements as a guide for developing report5 - QAPP may substitute for relevant sections including: introduction, technology description, and sample procedures | - Use TAPE TER requirements as a guide for developing report5 - QAPP may substitute for relevant sections including: introduction, technology description, and sample procedures | Follow TAPE TER requirements 5 |
| Document Review Process | - Ecology reviews/approves QAPP - Ecology reviews final report (no requirements for Ecology approval defined in permit) | Jurisdiction must convene a Board of External Reviewers (BER): 3-5 individuals (2 from Ecology) with technical skills necessary to provide a peer review of the QAPP and TER. | QAPP & TER Review by Board of External Reviewers (BER) |

- All water quality and material testing should be conducted at an Ecology Accredited Laboratory. Reference the following link for a full list of laboratories: https://fortress.wa.gov/ecy/laboratorysearch/

- See TAPE Guidance document, Table 8 for a list of the required parameters and required screening parameters

- Qualifying conditions include but are not limited to: minimum rainfall depth and duration, minimum time between rainfall events, and range of influent pollutant concentration. See TAPE guidance document for more details, specifically Tables 2, 5-7.

- The Ecology treatment performance goals define the pollutant removal efficiency for the BMP: 80% TSS, 60% dissolved Zinc, 30% dissolved Copper, 50% Total Phosphorus, and < 10mg/L of Total Petroleum Hydrocarbons (TPH). The specific requirements are in Table 2 of the TAPE guidance document.

- TAPE Technical Evaluation Report (TER) guidance is define on page 35 of the TAPE Guidance Document.

# QAPP Template References

1.	Ecology, Technical Guidance Manual for Evaluationg Emerging Stormwater Treatment Technologies. 2011: Olympia.

2.	EPA, Guidance on Systematic Planning Using the Data Quality Objectives Process. 2006: Washington, D.C. p. 120.

3.	Guba, E.G., Criteria for assessing the trustworthiness of naturalistic inquiries. ECTJ, 1981. 29(2): p. 75-91.

4.	Ecology, Guidelines for Preparing Quality Assurance Project Plans for Environmental Studies. 2004, Washington State Department of Ecology: Olympia, WA.

5.	Erickson, A.J., P.T. Weiss, and J.S. Gulliver, Optimizing Stormwater Treatment Practices.

6.	United States Environmental Protection Agency, E., Guidance for Quality Assurance Project Plans. 2002, United States Environmental Protection Agency: Washington, DC.

7.	Technical Guidance Manual for Evaluationg Emerging Stormwater Treatment Technologies. 2011: Olympia.

8.	EPA, Guidance on Environmental Data Verification and Data Validation, in U.S. Environmental Protection Agency Quality System Series. 2002: Washington, DC.